Andreas Wilkes review — comment-by-comment response (v3)

App version reviewed: v2.1 → patched in v2.2 Source: AW comments on UNC tool 1_5_26.pdf and meeting transcript with Peter Steward / Lolita Last updated: May 2026

| Andreas's comment | Reflection — what changed and where | Status |
| --- | --- | --- |
| Opening page: minor edits to phrasing needed to make it more specific / technically correct (cosmetic) | Cosmetic — will be addressed in a final documentation polish pass at the end of v2.3. No code change yet. | ⬜ Deferred (cosmetic) |
| Opening page: suggestion to add a 'Useful resources' tab linking to IPCC Tier 2 docs, L-ADG, uncertainty case studies | Added a new Resources nav panel between Home and Data Input. Links to IPCC 2006 Vol. 4 Ch. 10–11, 2019 Refinement, IPCC 2006 Vol. 1 Ch. 3, FAO L-ADG, Penman et al. (2000), Monni et al. (2007), Frey & Rhodes, Karimi-Zindashty, Milne. File: R/app_ui.R. | ✅ Done |
| Opening page: suggestion to anonymise the Uganda example for beta testing | Dropdown labels changed to "Country X (hypothetical dairy)" / "Country Y (hypothetical pastoral)". Underlying numerical values unchanged. Files: R/app_ui.R, R/app_server.R (.load_example). | ✅ Done |
| Opening page: add a statement of what is needed before using the tool, and what the tool cannot do | New "Before you start" card on the Home page lists prerequisites (Tier 2 dataset, uncertainty estimates, optional time series) and a "What this tool does NOT do" section (does not collect data, does not produce Tier 1, does not validate IPCC categorisation, no cross-block correlations yet). File: R/app_ui.R. | ✅ Done |
| Tab 1 #1: Possible bug — custom upload seems not to be working. It kept showing the Uganda default values. | Two combined causes. (1) The upload error path wrote to rv$sim_log (Tab 5) — invisible to a user on Tab 1. (2) The generated template has multi-row headers (banner row 1, legend row 2, headers row 3); readxl::read_excel defaulted to skip=0 so the long banner text became the column "name". Fixes: (a) all upload errors and successes now use showNotification() and a banner in the validation panel; (b) new read_sheet_smart() tries skip=0,1,2,3 and picks the row offset where expected column names appear. Country-dropdown observer also asks for confirmation before overwriting custom data. Files: R/app_server.R (upload observer rewritten), R/utils_template.R (parser hardened). | ✅ Done |
| Tab 1 #2: If there is a custom upload but one of the parameters is missing, what happens? Is there an automatic check for completeness (i.e., for each sub-category defined, all required parameters have values and distributions)? | New validate_completeness() checks every (cattle_type × aggregation_level × sub_category) group has all core parameters from PARAM_CATALOGUE. Run button is gated on this — a showNotification lists any missing rows. File: R/utils_validation.R (function added), R/app_server.R (gating added at the start of run_sim observer). | ✅ Done |
| Tab 1 #3: Parameter names and abbreviations — check consistency with IPCC software | Andreas provided screenshots of the IPCC Inventory Software v2.95 (May 2026). New ipcc_software_name column added to PARAM_CATALOGUE covering all 24 parameters with the IPCC software's exact symbol + full name (e.g. our cattle_pop → IPCC N(T) — Annual Average Population; our live_weight → W / TAM; our Cfi → Cfi; our pct_lactating → derived from herd-structure). The Definitions tab now renders this side-by-side with our column. A classification-level mapping table is also shown on the Definitions tab header (Sector / Category / Subcategory / Geographical zone (Z) / Livestock Subdivision (T)). Underlying internal column names left unchanged for v2 — full rename would touch every calc file and breaks every existing user template. Files: R/utils_template.R (PARAM_CATALOGUE), R/app_ui.R (Definitions tab header), R/app_server.R (definitions_table renderer). | ✅ Done (mapping surfaced) |
| Tab 1 #4: Parameter abbreviations need a link somewhere to a list of definitions, perhaps in a 'definitions' tab | New Definitions nav panel renders the 23-row PARAM_CATALOGUE as a sortable DT with columns: parameter, definition, unit, IPCC default, suggested distribution, tier, IPCC framing, IPCC reference. File: R/app_ui.R, server: output$definitions_table in R/app_server.R. | ✅ Done |
| Tab 1 #5: Parameter type — "emission factor" should be changed to something else like "coefficient" because AD and these coefficients are used together to calculate EFs | Strategic — adopted. Full rename of param_type from emission_factor to coefficient is XL effort and planned for Phase 2. As an intermediate measure, the Definitions tab (T1.4) shows IPCC framing labels ("Activity data (population)" / "Coefficient (combines into EF)"), and the Results / IPCC Report tabs carry an explanatory callout box noting the IPCC convention vs. internal labelling. | ⚠️ Partial (callout shown; full rename Phase 2) |
| Tab 1 #6: Guidance — clarify that lower/upper refer to (pre-calculated) 95% CI bounds, and that uncertainty_pct needs a clear definition / guidance | New explainer paragraph at the top of Tab 1 defines: mean = central estimate; uncertainty_pct = symmetric ±% half-width of 95% CI; lower/upper = absolute 95% CI bounds in same units. Also notes that edits to any of these auto-update the others. File: R/app_ui.R (Tab 1 info-panel). | ✅ Done |
| Tab 1 #7: For triangular distributions, may need guidance on how to convert min/max to lower/upper 95% CI bounds | Added inline guidance in Tab 3 (Uncertainty) above the parameter table: "triangular treats lower/upper as absolute min/max; if you have 95% CI bounds, use PERT instead." A separate doc with the full conversion math will follow in v3.0. File: R/app_ui.R. | ✅ Done |
| Tab 1 #8: Possible bug — editing uncertainty_pct updates lower/upper, but editing lower/upper does not update uncertainty_pct | The param_table_cell_edit observer was a one-line write with no cascade. Rewritten with bidirectional logic: editing mean or uncertainty_pct recomputes lower/upper from symmetric half-width; editing lower or upper recomputes uncertainty_pct from the implied half-width. File: R/app_server.R. | ✅ Done |
| Tab 1 #11a: Possible bug — if I change an IPCC coefficient to 'constant', the lower and upper bounds are not adjusted unless I also change uncertainty_pct to '0' | Same observer rewrite (T1.8): when distribution = "constant" is selected, uncertainty_pct is auto-set to 0 and lower = upper = mean. File: R/app_server.R. | ✅ Done |
| Tab 1 #12: Emission sources included — would it be useful to add something to select which emission sources will be included? | Added a checkboxGroupInput on Tab 5 (Simulate) listing the 5 sources: Enteric CH4 / Manure CH4 / Manure N2O direct / Manure N2O indirect / Pasture N2O. After simulation, the totals (total_ch4, total_n2o, total_co2e) are recomputed from only the selected sources; per-source columns are kept in mc_results so sensitivity and decomposition still work. Files: R/app_ui.R (Tab 5), R/app_server.R (.apply_source_selection post-sim). | ✅ Done |
| Template #1: Data entry — clarify with examples how to enter pct data values (e.g. '45' or '45%') | The Parameters-sheet instruction banner now states explicitly: "PERCENTAGE FIELDS: enter the bare number, e.g. '45' for 45% — do NOT include the '%' symbol. uncertainty_pct is the ±% half-width of the 95% CI." File: R/utils_template.R. | ✅ Done |
| Template #2: 'Data quality' — suggest to delete this column if it has no function | data_quality column removed structurally. Removed from P_COLS, widths array, the per-row data builder, the legend labels, the dropdown validation, the Vocab section, and from the generate_template_basic fallback. The merged-cell widths in the Parameters sheet adjusted from cols 1:17 to 1:16. File: R/utils_template.R. | ✅ Done |
| Template #3: MMS dropdown — if I select IPCC 2019, the dropdown for manure management options is not the 2019 list; the list does not include all dairy and other cattle options in either version | MMS_DEFAULTS expanded from 8 to 12 entries, with a versions column noting whether each entry is in 2006, 2019, or both. New entries: solid_storage_covered (2019), anaerobic_digester (2019), aerobic_treatment (2019), burned_for_fuel (2019). MCF and EF3 defaults set per IPCC Table 10.17 / 10.21 of the 2019 Refinement. The template dropdown (V_MMS) and the validation function (valid_mms) now both source from MMS_DEFAULTS$id. Conditional show/hide based on ipcc_version selection deferred to v3.0 (workflow break — user would need to choose version before downloading template). Files: R/utils_ipcc_defaults.R, R/utils_template.R, R/utils_validation.R. | ⚠️ Partial (expanded list ✅; per-version conditional dropdown deferred) |
| Template #4: Manure management coefficients and EFs — EF4, EF5, Frac_LEACH, Frac_GASM_S, Frac_LEACH_H and Frac_GASM are missing columns | EF4, EF5, Frac_LEACH, Frac_GASM already exist as global parameters in PARAM_CATALOGUE and are sampled normally. The per-MMS housing-vs-storage variants (Frac_GASM_S for storage, Frac_LEACH_H for housing) require splitting calc_indirect_n2o_mm into per-MMS Frac applications and adding new columns to the Manure_Management sheet. This is a structural change to the indirect-N2O pathway and is scheduled for v3.0 alongside the IPCC 2019 Box 3.1A MMS-correlation work (T4.21). | ⏳ Deferred (v3.0) |
| Template #5: Data entry for MMS — guidance should be clear as to whether the same values must be repeated per sub-category, or whether one row per system applies | Manure_Management instruction banner now states explicitly: "if all sub-categories of the same cattle_type+aggregation_level use the same MMS allocation, leave sub_category blank — values apply to every sub-category in that group; otherwise provide separate rows per sub-category." File: R/utils_template.R. | ✅ Done |
| Template #6: User options — IPCC guidance is to apply uncertainty analysis to first and last year of inventory and to calculate uncertainty of the trend; could the initial pages give a single-year vs trend option? | Folds into the Trend tab work. The current Tab 9 is a placeholder. A "single year vs trend" radio on the opening page will be added when the Trend tab is built out (v3.0). | ⏳ Deferred (v3.0) |
| Template #7: Parameter time series — see comments in the correlations tab | Cross-reference only — see Tab 4 entries below. | — |
| Template #8: Can we help the user by adding QC in the data input template to ensure completeness, and so they can document that they have checked the inventory? | Excel-level conditional formatting that highlights cells the parser will reject is a template-builder refactor (deferred to v3.0). The runtime case is covered by the new validate_completeness() check (Tab 1 #2) and the upload-error notifications (Tab 1 #1). | ⚠️ Partial (in-app coverage ✅; Excel-level QC deferred) |
| Template #9: Param_type is set by default, not user-defined; Tab 3 says 'emission factor' parameters will be sampled independently | Folds into the AD/EF terminology divergence (Tab 1 #5). The internal param_type field is fixed by PARAM_CATALOGUE by design — making it user-overridable would require deep changes to validation and the catalogue. The IPCC framing callout (added to Results and IPCC Report tabs) explains the issue without requiring user override. | ⚠️ Partial (callout ✅; user-overridable param_type deferred) |
| Tab 2 #1: Benchmark deviation — how does this work, e.g. for a country-specific category like 'tollies'? Do the benchmarks consider all IPCC regions? Do they change between IPCC 2006 and 2019? | The current benchmark check in run_qaqc() uses a single IPCC_DEFAULTS table with no region or version awareness. Expanding this requires a region × version IPCC defaults database (Africa / Asia / Europe / etc.; 2006 vs 2019), which is scheduled for v3.0. Until then, the benchmark check should be read as "deviation from a generic IPCC default", not a region-specific comparison. | ⏳ Deferred (v3.0) |
| Tab 2 #2: Is there a completeness check (e.g. for each defined sub-category, a minimum set of variables)? | Same implementation as Tab 1 #2 — validate_completeness() covers both. | ✅ Done |
| Tab 2 #3: Likely a user may select a continuous distribution (e.g. normal) for values that have a min/max, e.g. proportions. Does or could the tool implement checks or automated cut-offs for fractional parameters? | New QA/QC check ("fraction_distribution") in run_qaqc(). For each parameter in FRACTION_PARAMS (pct_lactating, ash, UE, Frac_GASM, Frac_LEACH), a warning fires if the distribution is one of normal, lognormal, posnorm — the row's message recommends tnorm_0_1 or beta instead. Automated cut-off (sample clipping) deferred — current behaviour shows the issue in QA/QC and lets the user choose a better distribution. File: R/utils_qaqc.R. | ✅ Done |
| Tab 3 #1: If a user edits values in this tab, are the automated QC checks in Tab 2 also applied? | Already worked. The qaqc_result reactive in R/app_server.R depends on rv$param_specs; any cell edit to the uncertainty table (which writes to rv$param_specs) automatically retriggers QA/QC. Documented for clarity. | ✅ Already works |
| Tab 3 #2: "Use the quick-set buttons at the bottom to apply common settings to all parameters of one type" — I cannot find these buttons | The buttons existed in the UI but had no server handler. Two observeEvent handlers added: set_all_normal sets all activity-data parameters to normal distribution with uncertainty_pct = 15 and recomputes bounds; set_all_pert sets all emission-factor parameters to pert. Both surface a confirmation showNotification. File: R/app_server.R. | ✅ Done |
| Tab 3 #3: See comments about correlations of 'emission factor' parameters with other parameters | Cross-reference — see Tab 4 #3 / Divergence #4. | — |
| Tab 4 #1: AD correlations — this calculates correlations based on time series. What about other correlations (e.g. milk_yield calculated using calf weight gain)? Would that match the time-series correlation? | Strategic — adopted hybrid recommendation. Tab 4 now offers four modes: none (default), From template (auto) (time-series), IPCC-guidance preset (sparse matrix with documented structural pairs only — live_weight ↔ mature_weight, milk_yield ↔ milk_fat, DE_pct ↔ CP_pct, etc.), and Advanced — manual entry (CSV upload). Time-series mode also has a group-scope selector: "all AD / population only / intake only". Manual matrix CSV upload is wired with validation (square, diagonal=1, nearPD applied). Files: R/app_ui.R, R/app_server.R (preset observer + manual upload observer). | ✅ Done |
| Tab 4 #2: Guidance on correlations will be needed | Tab 4 info-panel now has an expanded "When to use correlations" section with bullets for each mode and concrete recommendations. File: R/app_ui.R. | ✅ Done |
| Tab 4 #3: EF correlations — some coefficients (e.g. Cfi) may be calculated using AD data, so AD-EF correlations may exist. How to capture this? | Divergence #4 — adopted as deferred. Cross-block AD↔EF correlation requires a unified copula across all 24 parameters and a 24×24 matrix. Real but second-order; documented as a known limitation. Scheduled for v3.0. The IPCC Report tab carries a note stating "cross-block correlations assumed zero". | ⏳ Deferred (v3.0, divergence #4 explicit) |
| Tab 4 #4: "Default is no EF correlation, which is the standard IPCC Approach 2 assumption." Is this correct? | The wording overstated the IPCC position. The Approach 2 recommendation is to incorporate correlations where known, not to assume zero. The tooltip now reads: "Default is no EF correlation — a simplifying assumption used when no information on correlations is available. IPCC Approach 2 recommends incorporating known correlations where they exist." File: R/app_ui.R. | ✅ Done |
| Tab 4 #21: Correlations for MMS — IPCC 2019 Box 3.1A recommends considering MMS correlations and constraining the uncertainties (mutually dependent) | MMS fractions sum to 100% by construction. Modelling them as Dirichlet draws (so they sum to 100% in every Monte Carlo iteration) is a non-trivial change to the sampling pipeline. Scheduled for v3.0. | ⏳ Deferred (v3.0) |
| Tab 4 #22: Correlations when calculating inventory trend — IPCC 2019 page 3.22 onwards covers between-year correlations | Folds into the Trend tab work (v3.0). | ⏳ Deferred (v3.0) |
| Tab 5 #1: It would be good if the tool automatically proceeds to Tab 6 when complete | After successful simulation, bslib::nav_select(id = "nav", selected = "6. Results") is called, plus a "Simulation complete. Showing Results." showNotification. The page_navbar was given id = "nav" to enable programmatic switching. Files: R/app_ui.R (id added), R/app_server.R (nav_select after success). | ✅ Done |
| Tab 6 #1: Summary cards present CV (sd/mean). IPCC guidance is to summarize uncertainty as a 95% margin of error | The "Total CO2eq" value box was replaced with a 95% Margin of Error card. The metric is computed quantile-based (((q975 − q025)/2) / mean × 100) so it handles asymmetric distributions correctly. Also fixed an existing latent bug: the previous moe_pct field used 1.96 × sd / sqrt(n) / mean — that is the standard error of the estimator, ~1/100 of the true MoE for n=10,000. CV% retained as a secondary card. Files: R/mc_uncertainty.R, R/app_ui.R, R/app_server.R. | ✅ Done |
| Tab 6 #2: Summary categories — rather than report per gas, report per inventory reporting category (e.g. dairy enteric, other cattle enteric, dairy manure CH4, ...) | New "By Reporting Category" card on Tab 6 cross-tabs each system × source (Enteric CH4, Manure CH4, Manure N2O direct, Manure N2O indirect, Pasture N2O direct, Pasture N2O indirect) with mean t CO2eq, 95% MoE, CV%, CI bounds. File: R/app_ui.R, server output results_by_category in R/app_server.R. | ✅ Done |
| Tab 6 #3: CO2eq is not needed in the summary, but useful to retain in calculations for sensitivity | CO2eq removed from the primary value-box row (replaced by 95% MoE). Now shown as a smaller inline line below the cards. Underlying mc_results$inventory$total_co2e unchanged so sensitivity / decomposition still work. File: R/app_ui.R. | ✅ Done |
| Tab 6 #4: Decomposition — the AD/EF definitions used here likely differ from IPCC. Ideally align with AD = population, EF = calculated emission factor | Strategic — adopted, partial implementation. Full re-classification (rename param_type = "emission_factor" to "coefficient", restructure decomposition runs) is XL effort and scheduled for Phase 2 (v2.3). For now, a callout box on the decomposition chart explains the divergence and the planned re-classification. File: R/app_ui.R (callout), R/mc_uncertainty.R (decomposition logic unchanged for v2.2). | ⚠️ Partial (callout ✅; full restructure Phase 2) |
| Tab 7 #1: Clarify if the results identify parameters with higher influence on overall uncertainty or higher influence on the level of emissions | Added an explicit "Note: these rankings show which parameters drive the uncertainty of total emissions, not the absolute emission level" sentence above the tornado chart. File: R/app_ui.R. | ✅ Done |
| Tab 7 #2: Ideally, one chart and one output table per emission source, plus a combined option | New selectInput "Output variable" on Tab 7 with 7 choices: Total CO2eq (all sources), Enteric CH4, Manure CH4, Manure N2O direct/indirect, Pasture N2O direct/indirect. The active_sensitivity() reactive now reruns sensitivity_analysis() against the selected output column using the cached samples. The pre-computed rv$sensitivity is served instantly for the default Total CO2eq case. Files: R/app_ui.R, R/app_server.R. | ✅ Done |
| Tab 8 #1: I assume CV is sd/mean, but IPCC requires to report 95% CI margin of error | Same implementation as Tab 6 #1 — by-system and IPCC tables now include a MoE_95_pct column alongside CV%. | ✅ Done |
| Tab 8 #2: AD and EF uncertainty — I'm guessing the definitions used in this decomposition differ from the IPCC | Same implementation as Tab 6 #4 — callout on the IPCC Report tab explaining the divergence and the planned Phase 2 re-classification. | ⚠️ Partial (callout ✅; full restructure Phase 2) |
| Tab 8 #3: Uncertainty report — would it be possible to add a report tab summarizing all inputs (system/sub-category, parameter, distribution, lower/upper bounds, ...) so that the full documentation of each run is in one place? | New "Input parameters used in this run" card on Tab 8 renders a DT with one row per parameter and columns: cattle_type, aggregation_level, sub_category, parameter, param_type, mean, uncertainty_pct, lower, upper, distribution, data_source, ipcc_ref. File: R/app_ui.R, server output inputs_doc_table in R/app_server.R. | ✅ Done |
| Tab 8 #4: For really basic users, is it possible to automatically generate the charts for the uncertainty of each emission source, and the tornado charts? | Three new cards on Tab 8: (a) per-source histograms (5-panel subplot of Enteric CH4 / Manure CH4 / Manure N2O direct / Manure N2O indirect / Pasture N2O); (b) embedded tornado chart for Total CO2eq; (c) input distribution density plots (up to 12 params in a 4×3 panel) for third-party QA verification — also covers transcript point Tx.1. Files: R/app_ui.R, server outputs report_source_histograms, report_tornado, report_input_densities in R/app_server.R. | ✅ Done |
| Transcript: Andreas — show the fitted distribution in a final report output, useful for third-party QA review | Implemented as part of T8.4 — the "Input distributions used" card on Tab 8 shows density plots of each input parameter's MC samples, confirming each parameter was sampled with the marginal distribution specified in the input table. | ✅ Done |
| Transcript: Lolita wants to delete manual correlation entry; Andreas wants to keep some flexibility (e.g. correlate population only) | Divergence #1 / #3 — adopted hybrid. Manual matrix entry kept but moved under "Advanced — manual entry" mode. Time-series mode gained a group-scope selector: "all AD / population only (cattle_pop, live_weight, mature_weight, weight_gain) / intake only (DE_pct, CP_pct, Cfi, Ca, ...)". Plus a new "IPCC-guidance preset" mode that fills a sparse matrix of structurally documented pairs. Files: R/app_ui.R, R/app_server.R. | ✅ Done |
| Beta-tester report (Lolita, May 2026): "Errors: Lower >= upper for: hours" when the hours parameter is 0 (typical for non-draft cattle) | The validator rejected lower >= upper strictly. For zero-mean parameters (hours = 0 for non-draft, weight_gain = 0 for adult non-growing, Cp = 0 for non-pregnant, C_growth = 0 for some sex codes) the bounds collapse to 0 = 0, which is degenerate but mathematically valid (the sampler treats it as a delta function). Validator now allows lower == upper when mean = 0; the QA/QC bounds-order check passes such rows with the message "Zero-mean parameter (degenerate constant)". Files: R/utils_validation.R (validate_param_specs), R/utils_qaqc.R (Check 1). | ✅ Done |

Round-3 update (May 2026): all major Phase 2 items now shipped

This round closed the remaining partials and most Phase 3 items. v2.3 deploy in progress.

|  | Round 3 status |
| --- | --- |
| AD/EF restructure (T1.5/T6.4/T8.2/TT.9) | ✅ Done — param_type = "emission_factor" renamed to "coefficient" everywhere. Only cattle_pop is activity_data. Decomposition AD-only varies population only; EF-only varies the 23 coefficients. Backwards-compat alias auto-renames legacy templates. |
| Variable rename to IPCC software (T1.3) | ✅ Done — internal renames: ash→ASH, DE_pct→DE, CP_pct→CP, Ym_pct→Ym, Frac_GASM→Frac_GASMS, Frac_LEACH→Frac_LEACH_H. PARAM_ALIASES map auto-translates legacy templates on upload. Other names kept (cattle_pop, live_weight, etc.) where ours were already clearer than the IPCC symbol; tooltip / Definitions tab show the IPCC equivalent. |
| Cold-climate Cfi adjustment (E1) | ✅ Done — calc_nem(live_weight, Cfi, Tw) applies Cfi(in_cold) = Cfi + 0.0048 × (20 − Tw) when Tw < 20°C. UI input on Simulate tab. |
| % females calving → Cp pro-rate (E3) | ✅ Done — calc_nep(nem, Cp, pct_calving) uses Cp × pct_calving × NEm. UI slider on Simulate tab. |
| MMS by IPCC version (TT.3 full / G1) | ✅ Done — get_mms_for_version() filters MMS_DEFAULTS by versions column. |
| Region-aware benchmarks (T2.1) | ✅ Done — new IPCC_DEFAULTS_BY_REGION table covers africa / asia / europe / americas / oceania / global × {live_weight, milk_yield, DE, Ym, Bo}. run_qaqc() accepts a region arg and overrides the global default. |
| Excel-level QC in template (TT.8) | ✅ Done — three conditional formatting rules: required-blank cells turn red; uncertainty_pct > 100 turns orange; lower ≥ upper turns red on both bound cells. |
| Trend tab build-out (T4.22 / TT.6 / F) | ✅ Done — new tab accepts a long-format CSV (year, parameter, mean, uncertainty_pct), runs an MC simulation per year, shows a trend plot with 95% CI band and a per-year table including % change vs. base year. |
| Simulation broken on Uganda example (A1) | ✅ Fixed — ensure_completeness() auto-fills missing core params from IPCC defaults rather than blocking. |
| Tab 3 mid-sentence break (A2) | ✅ Fixed — info-panel restructured as 3 paragraphs. |
| Country preview must change (B1) | ✅ Fixed — new generate_country_y_example() (pastoral non-dairy, distinct from Country X). Custom-upload hint banner appears on country == "custom". |
| Merge Simulate + Results (B2) | ✅ Done — Tab 5 now contains both. Results section appears below the Run button after success via output$sim_complete. Tab 6 removed. |

Items that remain genuinely deferred

| ID | Item | Why |
| --- | --- | --- |
| T4.3 | Cross-block AD↔EF correlation | Divergence #4 explicit v3.0 — needs unified 24-param copula |
| T4.21 | MMS Dirichlet sampling (sum-to-100% constraint) | Significant new statistical machinery |
| TT.4 | Per-MMS Frac_GASM_S / Frac_LEACH_H variants split per system | Requires calc_indirect_n2o_mm rewrite |
| E2 | DA × NAPA dynamic population calc | Implemented as a documented metadata field but cattle_pop derivation needs careful integration with the systems_data builder; defer to v4.0 |
| T0.1 | Cosmetic phrasing pass | Address with documentation polish at end |

Summary

|  | Count |
| --- | --- |
| ✅ Done | 41 |
| ⚠️ Partial (callout / interim) | 1 |
| ⏳ Deferred to v4.0 | 4 |
| ⬜ Cosmetic, deferred | 1 |
| Total | 47 |

All four strategic divergences have been adopted with the recommended approach. Phase 1 + Phase 2 partial work + the IPCC software terminology mapping has been deployed to https://mlolita26.shinyapps.io/cattle-ghg-uncertainty/ .

Round 4 status (May 2026, beta-tester pass 2)

| Item | Status |
| --- | --- |
| R1.1 Time-series correlation now applied to coefficient block (the "AD-only = cattle_pop" architecture left no place for it). Fix in app_server.R systems_data builder. | ✅ Done |
| R1.2 Excel template fully anonymised — all "Uganda" / "MAAIF Uganda" / "Eastern Uganda – pastoral" replaced with "Country X" / generic placeholders | ✅ Done |
| R1.3 Imputation visibility — imputed column added to param_specs; auto-filled rows render in red bold via DT::formatStyle(); new "imputation" QA/QC entry warns on every imputed row | ✅ Done |
| R1.4 Emission source checkboxes default to none; Run is blocked with explicit error if zero ticked | ✅ Done |
| R1.5 Simulate ↔ Results flip with "← Back to settings" button. output$sim_view toggles between "settings" and "results" panels | ✅ Done |
| R1.6 Full IPCC variable rename — cattle_pop→N, live_weight→W, mature_weight→MW, weight_gain→WG, milk_yield→Milk, milk_fat→Fat, protein_milk→MilkPR, C_growth→C. PARAM_ALIASES auto-translates legacy templates | ✅ Done |
| R1.7 Definitions tab simplified — dropped "IPCC Inventory Software" column (variable name now IS the IPCC name), renamed "Our column" → "Variable name" | ✅ Done |
| R1.8 Removed IPCC classification mapping table (Sector / Category / Geographical zone / Subdivision) from Definitions tab | ✅ Done |
| R1.9 MMS sub-category broadcast guidance prominent in Tab 1 info-panel | ✅ Done |
| R1.10 MMS validation now version-aware via validate_manure_sheet(manure_df, meta) — invalid MMS for the chosen IPCC version are flagged | ✅ Done |
| R1.11 Single-year vs Trend radio on Home tab; selecting "trend" + Run redirects to Tab 9 | ✅ Done |

Asks awaiting your guidance

R1.12 Per-MMS column structure (EF4, EF5, Frac_LEACH per-MMS variants from IPCC 2019)

R1.13 Per-MMS Frac variants — calc_indirect_n2o_mm rewrite

R1.14 Trend correlations — IPCC 2019 §3.22 fully/partially/not correlated between years

R1.15 Correlations not based on time series — what alternative source? Expert elicitation upload? Cross-parameter from inventory documentation?

These are listed at the bottom of the plan file for tracking.

What's left to finalise v2 (small, fast)

Items that should land before declaring v2 stable, beyond beta-tester signoff:

1. Documentation polish (T0.1) — phrasing pass on Home tab and tab info-panels for tone consistency 2. End-to-end smoke test with the example template — verify the upload bug fix, completeness check, source selector, MoE metric, and per-source sensitivity all work together on a single Run 3. Confirm L-ADG link in Resources tab points to the correct FAO document (Andreas's "L-ADG" reference)

What's deferred to v3.0 (multi-day refactors)

Each of these requires careful work on its own; bundling them risks regressions.

| ID | Item | Why genuinely deferred |
| --- | --- | --- |
| T1.5 / T6.4 / T8.2 / TT.9 | Full param_type rename emission_factor → coefficient; restructure decomposition runs so AD-only varies population only; relabel UI / template / IPCC export consistently | XL refactor — touches PARAM_CATALOGUE, every calc_*.R file that reads param_type, decompose_uncertainty(), mc_sampling.R, all UI labels, the Excel template column structure, the IPCC export. Currently the IPCC framing is surfaced via callouts so users aren't misled. |
| T2.1 | Region-aware benchmark deviations (IPCC Africa / Asia / Europe defaults; 2006 vs 2019 split) | Needs a region × version IPCC defaults database that doesn't currently exist in the codebase |
| T4.3 | Cross-block AD ↔ EF correlation (e.g. Cfi from herd structure → correlated with cattle_pop) | Divergence #4 — explicitly v3.0 by decision. Requires unified copula across all 24 parameters |
| T4.21 | MMS sum-to-100% Dirichlet sampling (IPCC 2019 Box 3.1A) | Significant new statistical modelling — fractions become random variables under a sum-to-1 constraint |
| T4.22 + TT.6 | Trend-year correlation; single-year vs trend toggle on the opening page | Folds into the Trend tab build-out which is mostly empty (Tab 9 is a placeholder) |
| TT.4 | Per-MMS Frac_GASM_S (storage) / Frac_LEACH_H (housing) variants | Requires splitting calc_indirect_n2o_mm into per-MMS Frac applications + new columns in the Manure_Management sheet |
| TT.8 | Excel-level conditional formatting QC (highlight cells the parser will reject before upload) | Template-builder refactor — openxlsx conditional formatting rules across ~17 columns × ~50 rows |
| TT.3 (full) | MMS dropdown conditionally filtered by IPCC 2006 vs 2019 | Workflow break — user would need to choose IPCC version before downloading template. Current expanded-list approach with versions column is a reasonable middle ground. |

Items that emerged from the IPCC software screenshots (potential v3.0 additions)

Things visible in the IPCC software that we don't yet model:

Tw — Mean daily temperature during winter season (°C) — used for cold climate Cfi adjustment: Cfi(in_cold) = Cfi + 0.0048 × (20 − Tw). We currently use the temperate Cfi only.

DA — Number of days alive and NAPA — Number of animals produced annually — alternative population calculation: N(T) = DA × (NAPA / 365). We only support directly-specified cattle_pop.

% of females that give birth in a year — used to compute Cp pro-rata. We currently take Cp as a flat-rate input.

Tier 2 Detailed feed intake worksheet — IPCC software has separate "Detailed" and "Simplified" feed-intake methods. We implement the simplified path only.

If any of these are essential for the inventories Andreas's network actually submits, they can be added to v3.0; otherwise they remain optional refinements.