Andreas Wilkes review — comment-by-comment response (v3)

App version reviewed: v2.1 → patched in v2.2 Source: AW comments on UNC tool 1_5_26.pdf and meeting transcript with Peter Steward / Lolita Last updated: May 2026

| Andreas's comment | Reflection — what changed and where | Status |
| --- | --- | --- |
| Opening page: minor edits to phrasing needed to make it more specific / technically correct (cosmetic) | Cosmetic — will be addressed in a final documentation polish pass at the end of v2.3. No code change yet. | ⬜ Deferred (cosmetic) |
| Opening page: suggestion to add a 'Useful resources' tab linking to IPCC Tier 2 docs, L-ADG, uncertainty case studies | Added a new Resources nav panel between Home and Data Input. Links to IPCC 2006 Vol. 4 Ch. 10–11, 2019 Refinement, IPCC 2006 Vol. 1 Ch. 3, FAO L-ADG, Penman et al. (2000), Monni et al. (2007), Frey & Rhodes, Karimi-Zindashty, Milne. File: R/app_ui.R. | ✅ Done |
| Opening page: suggestion to anonymise the Uganda example for beta testing | Dropdown labels changed to "Country X (hypothetical dairy)" / "Country Y (hypothetical pastoral)". Underlying numerical values unchanged. Files: R/app_ui.R, R/app_server.R (.load_example). | ✅ Done |
| Opening page: add a statement of what is needed before using the tool, and what the tool cannot do | New "Before you start" card on the Home page lists prerequisites (Tier 2 dataset, uncertainty estimates, optional time series) and a "What this tool does NOT do" section (does not collect data, does not produce Tier 1, does not validate IPCC categorisation, no cross-block correlations yet). File: R/app_ui.R. | ✅ Done |
| Tab 1 #1: Possible bug — custom upload seems not to be working. It kept showing the Uganda default values. | Two combined causes. (1) The upload error path wrote to rv$sim_log (Tab 5) — invisible to a user on Tab 1. (2) The generated template has multi-row headers (banner row 1, legend row 2, headers row 3); readxl::read_excel defaulted to skip=0 so the long banner text became the column "name". Fixes: (a) all upload errors and successes now use showNotification() and a banner in the validation panel; (b) new read_sheet_smart() tries skip=0,1,2,3 and picks the row offset where expected column names appear. Country-dropdown observer also asks for confirmation before overwriting custom data. Files: R/app_server.R (upload observer rewritten), R/utils_template.R (parser hardened). | ✅ Done |
| Tab 1 #2: If there is a custom upload but one of the parameters is missing, what happens? Is there an automatic check for completeness (i.e., for each sub-category defined, all required parameters have values and distributions)? | New validate_completeness() checks every (cattle_type × aggregation_level × sub_category) group has all core parameters from PARAM_CATALOGUE. Run button is gated on this — a showNotification lists any missing rows. File: R/utils_validation.R (function added), R/app_server.R (gating added at the start of run_sim observer). | ✅ Done |
| Tab 1 #3: Parameter names and abbreviations — check consistency with IPCC software | Andreas provided screenshots of the IPCC Inventory Software v2.95 (May 2026). New ipcc_software_name column added to PARAM_CATALOGUE covering all 24 parameters with the IPCC software's exact symbol + full name (e.g. our cattle_pop → IPCC N(T) — Annual Average Population; our live_weight → W / TAM; our Cfi → Cfi; our pct_lactating → derived from herd-structure). The Definitions tab now renders this side-by-side with our column. A classification-level mapping table is also shown on the Definitions tab header (Sector / Category / Subcategory / Geographical zone (Z) / Livestock Subdivision (T)). Underlying internal column names left unchanged for v2 — full rename would touch every calc file and breaks every existing user template. Files: R/utils_template.R (PARAM_CATALOGUE), R/app_ui.R (Definitions tab header), R/app_server.R (definitions_table renderer). | ✅ Done (mapping surfaced) |
| Tab 1 #4: Parameter abbreviations need a link somewhere to a list of definitions, perhaps in a 'definitions' tab | New Definitions nav panel renders the 23-row PARAM_CATALOGUE as a sortable DT with columns: parameter, definition, unit, IPCC default, suggested distribution, tier, IPCC framing, IPCC reference. File: R/app_ui.R, server: output$definitions_table in R/app_server.R. | ✅ Done |
| Tab 1 #5: Parameter type — "emission factor" should be changed to something else like "coefficient" because AD and these coefficients are used together to calculate EFs | Strategic — adopted. Full rename of param_type from emission_factor to coefficient is XL effort and planned for Phase 2. As an intermediate measure, the Definitions tab (T1.4) shows IPCC framing labels ("Activity data (population)" / "Coefficient (combines into EF)"), and the Results / IPCC Report tabs carry an explanatory callout box noting the IPCC convention vs. internal labelling. | ⚠️ Partial (callout shown; full rename Phase 2) |
| Tab 1 #6: Guidance — clarify that lower/upper refer to (pre-calculated) 95% CI bounds, and that uncertainty_pct needs a clear definition / guidance | New explainer paragraph at the top of Tab 1 defines: mean = central estimate; uncertainty_pct = symmetric ±% half-width of 95% CI; lower/upper = absolute 95% CI bounds in same units. Also notes that edits to any of these auto-update the others. File: R/app_ui.R (Tab 1 info-panel). | ✅ Done |
| Tab 1 #7: For triangular distributions, may need guidance on how to convert min/max to lower/upper 95% CI bounds | Added inline guidance in Tab 3 (Uncertainty) above the parameter table: "triangular treats lower/upper as absolute min/max; if you have 95% CI bounds, use PERT instead." A separate doc with the full conversion math will follow in v3.0. File: R/app_ui.R. | ✅ Done |
| Tab 1 #8: Possible bug — editing uncertainty_pct updates lower/upper, but editing lower/upper does not update uncertainty_pct | The param_table_cell_edit observer was a one-line write with no cascade. Rewritten with bidirectional logic: editing mean or uncertainty_pct recomputes lower/upper from symmetric half-width; editing lower or upper recomputes uncertainty_pct from the implied half-width. File: R/app_server.R. | ✅ Done |
| Tab 1 #11a: Possible bug — if I change an IPCC coefficient to 'constant', the lower and upper bounds are not adjusted unless I also change uncertainty_pct to '0' | Same observer rewrite (T1.8): when distribution = "constant" is selected, uncertainty_pct is auto-set to 0 and lower = upper = mean. File: R/app_server.R. | ✅ Done |
| Tab 1 #12: Emission sources included — would it be useful to add something to select which emission sources will be included? | Added a checkboxGroupInput on Tab 5 (Simulate) listing the 5 sources: Enteric CH4 / Manure CH4 / Manure N2O direct / Manure N2O indirect / Pasture N2O. After simulation, the totals (total_ch4, total_n2o, total_co2e) are recomputed from only the selected sources; per-source columns are kept in mc_results so sensitivity and decomposition still work. Files: R/app_ui.R (Tab 5), R/app_server.R (.apply_source_selection post-sim). | ✅ Done |
| Template #1: Data entry — clarify with examples how to enter pct data values (e.g. '45' or '45%') | The Parameters-sheet instruction banner now states explicitly: "PERCENTAGE FIELDS: enter the bare number, e.g. '45' for 45% — do NOT include the '%' symbol. uncertainty_pct is the ±% half-width of the 95% CI." File: R/utils_template.R. | ✅ Done |
| Template #2: 'Data quality' — suggest to delete this column if it has no function | data_quality column removed structurally. Removed from P_COLS, widths array, the per-row data builder, the legend labels, the dropdown validation, the Vocab section, and from the generate_template_basic fallback. The merged-cell widths in the Parameters sheet adjusted from cols 1:17 to 1:16. File: R/utils_template.R. | ✅ Done |
| Template #3: MMS dropdown — if I select IPCC 2019, the dropdown for manure management options is not the 2019 list; the list does not include all dairy and other cattle options in either version | MMS_DEFAULTS expanded from 8 to 12 entries, with a versions column noting whether each entry is in 2006, 2019, or both. New entries: solid_storage_covered (2019), anaerobic_digester (2019), aerobic_treatment (2019), burned_for_fuel (2019). MCF and EF3 defaults set per IPCC Table 10.17 / 10.21 of the 2019 Refinement. The template dropdown (V_MMS) and the validation function (valid_mms) now both source from MMS_DEFAULTS$id. Conditional show/hide based on ipcc_version selection deferred to v3.0 (workflow break — user would need to choose version before downloading template). Files: R/utils_ipcc_defaults.R, R/utils_template.R, R/utils_validation.R. | ⚠️ Partial (expanded list ✅; per-version conditional dropdown deferred) |
| Template #4: Manure management coefficients and EFs — EF4, EF5, Frac_LEACH, Frac_GASM_S, Frac_LEACH_H and Frac_GASM are missing columns | EF4, EF5, Frac_LEACH, Frac_GASM already exist as global parameters in PARAM_CATALOGUE and are sampled normally. The per-MMS housing-vs-storage variants (Frac_GASM_S for storage, Frac_LEACH_H for housing) require splitting calc_indirect_n2o_mm into per-MMS Frac applications and adding new columns to the Manure_Management sheet. This is a structural change to the indirect-N2O pathway and is scheduled for v3.0 alongside the IPCC 2019 Box 3.1A MMS-correlation work (T4.21). | ⏳ Deferred (v3.0) |
| Template #5: Data entry for MMS — guidance should be clear as to whether the same values must be repeated per sub-category, or whether one row per system applies | Manure_Management instruction banner now states explicitly: "if all sub-categories of the same cattle_type+aggregation_level use the same MMS allocation, leave sub_category blank — values apply to every sub-category in that group; otherwise provide separate rows per sub-category." File: R/utils_template.R. | ✅ Done |
| Template #6: User options — IPCC guidance is to apply uncertainty analysis to first and last year of inventory and to calculate uncertainty of the trend; could the initial pages give a single-year vs trend option? | Folds into the Trend tab work. The current Tab 9 is a placeholder. A "single year vs trend" radio on the opening page will be added when the Trend tab is built out (v3.0). | ⏳ Deferred (v3.0) |
| Template #7: Parameter time series — see comments in the correlations tab | Cross-reference only — see Tab 4 entries below. | — |
| Template #8: Can we help the user by adding QC in the data input template to ensure completeness, and so they can document that they have checked the inventory? | Excel-level conditional formatting that highlights cells the parser will reject is a template-builder refactor (deferred to v3.0). The runtime case is covered by the new validate_completeness() check (Tab 1 #2) and the upload-error notifications (Tab 1 #1). | ⚠️ Partial (in-app coverage ✅; Excel-level QC deferred) |
| Template #9: Param_type is set by default, not user-defined; Tab 3 says 'emission factor' parameters will be sampled independently | Folds into the AD/EF terminology divergence (Tab 1 #5). The internal param_type field is fixed by PARAM_CATALOGUE by design — making it user-overridable would require deep changes to validation and the catalogue. The IPCC framing callout (added to Results and IPCC Report tabs) explains the issue without requiring user override. | ⚠️ Partial (callout ✅; user-overridable param_type deferred) |
| Tab 2 #1: Benchmark deviation — how does this work, e.g. for a country-specific category like 'tollies'? Do the benchmarks consider all IPCC regions? Do they change between IPCC 2006 and 2019? | The current benchmark check in run_qaqc() uses a single IPCC_DEFAULTS table with no region or version awareness. Expanding this requires a region × version IPCC defaults database (Africa / Asia / Europe / etc.; 2006 vs 2019), which is scheduled for v3.0. Until then, the benchmark check should be read as "deviation from a generic IPCC default", not a region-specific comparison. | ⏳ Deferred (v3.0) |
| Tab 2 #2: Is there a completeness check (e.g. for each defined sub-category, a minimum set of variables)? | Same implementation as Tab 1 #2 — validate_completeness() covers both. | ✅ Done |
| Tab 2 #3: Likely a user may select a continuous distribution (e.g. normal) for values that have a min/max, e.g. proportions. Does or could the tool implement checks or automated cut-offs for fractional parameters? | New QA/QC check ("fraction_distribution") in run_qaqc(). For each parameter in FRACTION_PARAMS (pct_lactating, ash, UE, Frac_GASM, Frac_LEACH), a warning fires if the distribution is one of normal, lognormal, posnorm — the row's message recommends tnorm_0_1 or beta instead. Automated cut-off (sample clipping) deferred — current behaviour shows the issue in QA/QC and lets the user choose a better distribution. File: R/utils_qaqc.R. | ✅ Done |
| Tab 3 #1: If a user edits values in this tab, are the automated QC checks in Tab 2 also applied? | Already worked. The qaqc_result reactive in R/app_server.R depends on rv$param_specs; any cell edit to the uncertainty table (which writes to rv$param_specs) automatically retriggers QA/QC. Documented for clarity. | ✅ Already works |
| Tab 3 #2: "Use the quick-set buttons at the bottom to apply common settings to all parameters of one type" — I cannot find these buttons | The buttons existed in the UI but had no server handler. Two observeEvent handlers added: set_all_normal sets all activity-data parameters to normal distribution with uncertainty_pct = 15 and recomputes bounds; set_all_pert sets all emission-factor parameters to pert. Both surface a confirmation showNotification. File: R/app_server.R. | ✅ Done |
| Tab 3 #3: See comments about correlations of 'emission factor' parameters with other parameters | Cross-reference — see Tab 4 #3 / Divergence #4. | — |
| Tab 4 #1: AD correlations — this calculates correlations based on time series. What about other correlations (e.g. milk_yield calculated using calf weight gain)? Would that match the time-series correlation? | Strategic — adopted hybrid recommendation. Tab 4 now offers four modes: none (default), From template (auto) (time-series), IPCC-guidance preset (sparse matrix with documented structural pairs only — live_weight ↔ mature_weight, milk_yield ↔ milk_fat, DE_pct ↔ CP_pct, etc.), and Advanced — manual entry (CSV upload). Time-series mode also has a group-scope selector: "all AD / population only / intake only". Manual matrix CSV upload is wired with validation (square, diagonal=1, nearPD applied). Files: R/app_ui.R, R/app_server.R (preset observer + manual upload observer). | ✅ Done |
| Tab 4 #2: Guidance on correlations will be needed | Tab 4 info-panel now has an expanded "When to use correlations" section with bullets for each mode and concrete recommendations. File: R/app_ui.R. | ✅ Done |
| Tab 4 #3: EF correlations — some coefficients (e.g. Cfi) may be calculated using AD data, so AD-EF correlations may exist. How to capture this? | Divergence #4 — adopted as deferred. Cross-block AD↔EF correlation requires a unified copula across all 24 parameters and a 24×24 matrix. Real but second-order; documented as a known limitation. Scheduled for v3.0. The IPCC Report tab carries a note stating "cross-block correlations assumed zero". | ⏳ Deferred (v3.0, divergence #4 explicit) |
| Tab 4 #4: "Default is no EF correlation, which is the standard IPCC Approach 2 assumption." Is this correct? | The wording overstated the IPCC position. The Approach 2 recommendation is to incorporate correlations where known, not to assume zero. The tooltip now reads: "Default is no EF correlation — a simplifying assumption used when no information on correlations is available. IPCC Approach 2 recommends incorporating known correlations where they exist." File: R/app_ui.R. | ✅ Done |
| Tab 4 #21: Correlations for MMS — IPCC 2019 Box 3.1A recommends considering MMS correlations and constraining the uncertainties (mutually dependent) | MMS fractions sum to 100% by construction. Modelling them as Dirichlet draws (so they sum to 100% in every Monte Carlo iteration) is a non-trivial change to the sampling pipeline. Scheduled for v3.0. | ⏳ Deferred (v3.0) |
| Tab 4 #22: Correlations when calculating inventory trend — IPCC 2019 page 3.22 onwards covers between-year correlations | Folds into the Trend tab work (v3.0). | ⏳ Deferred (v3.0) |
| Tab 5 #1: It would be good if the tool automatically proceeds to Tab 6 when complete | After successful simulation, bslib::nav_select(id = "nav", selected = "6. Results") is called, plus a "Simulation complete. Showing Results." showNotification. The page_navbar was given id = "nav" to enable programmatic switching. Files: R/app_ui.R (id added), R/app_server.R (nav_select after success). | ✅ Done |
| Tab 6 #1: Summary cards present CV (sd/mean). IPCC guidance is to summarize uncertainty as a 95% margin of error | The "Total CO2eq" value box was replaced with a 95% Margin of Error card. The metric is computed quantile-based (((q975 − q025)/2) / mean × 100) so it handles asymmetric distributions correctly. Also fixed an existing latent bug: the previous moe_pct field used 1.96 × sd / sqrt(n) / mean — that is the standard error of the estimator, ~1/100 of the true MoE for n=10,000. CV% retained as a secondary card. Files: R/mc_uncertainty.R, R/app_ui.R, R/app_server.R. | ✅ Done |
| Tab 6 #2: Summary categories — rather than report per gas, report per inventory reporting category (e.g. dairy enteric, other cattle enteric, dairy manure CH4, ...) | New "By Reporting Category" card on Tab 6 cross-tabs each system × source (Enteric CH4, Manure CH4, Manure N2O direct, Manure N2O indirect, Pasture N2O direct, Pasture N2O indirect) with mean t CO2eq, 95% MoE, CV%, CI bounds. File: R/app_ui.R, server output results_by_category in R/app_server.R. | ✅ Done |
| Tab 6 #3: CO2eq is not needed in the summary, but useful to retain in calculations for sensitivity | CO2eq removed from the primary value-box row (replaced by 95% MoE). Now shown as a smaller inline line below the cards. Underlying mc_results$inventory$total_co2e unchanged so sensitivity / decomposition still work. File: R/app_ui.R. | ✅ Done |
| Tab 6 #4: Decomposition — the AD/EF definitions used here likely differ from IPCC. Ideally align with AD = population, EF = calculated emission factor | Strategic — adopted, partial implementation. Full re-classification (rename param_type = "emission_factor" to "coefficient", restructure decomposition runs) is XL effort and scheduled for Phase 2 (v2.3). For now, a callout box on the decomposition chart explains the divergence and the planned re-classification. File: R/app_ui.R (callout), R/mc_uncertainty.R (decomposition logic unchanged for v2.2). | ⚠️ Partial (callout ✅; full restructure Phase 2) |
| Tab 7 #1: Clarify if the results identify parameters with higher influence on overall uncertainty or higher influence on the level of emissions | Added an explicit "Note: these rankings show which parameters drive the uncertainty of total emissions, not the absolute emission level" sentence above the tornado chart. File: R/app_ui.R. | ✅ Done |
| Tab 7 #2: Ideally, one chart and one output table per emission source, plus a combined option | New selectInput "Output variable" on Tab 7 with 7 choices: Total CO2eq (all sources), Enteric CH4, Manure CH4, Manure N2O direct/indirect, Pasture N2O direct/indirect. The active_sensitivity() reactive now reruns sensitivity_analysis() against the selected output column using the cached samples. The pre-computed rv$sensitivity is served instantly for the default Total CO2eq case. Files: R/app_ui.R, R/app_server.R. | ✅ Done |
| Tab 8 #1: I assume CV is sd/mean, but IPCC requires to report 95% CI margin of error | Same implementation as Tab 6 #1 — by-system and IPCC tables now include a MoE_95_pct column alongside CV%. | ✅ Done |
| Tab 8 #2: AD and EF uncertainty — I'm guessing the definitions used in this decomposition differ from the IPCC | Same implementation as Tab 6 #4 — callout on the IPCC Report tab explaining the divergence and the planned Phase 2 re-classification. | ⚠️ Partial (callout ✅; full restructure Phase 2) |
| Tab 8 #3: Uncertainty report — would it be possible to add a report tab summarizing all inputs (system/sub-category, parameter, distribution, lower/upper bounds, ...) so that the full documentation of each run is in one place? | New "Input parameters used in this run" card on Tab 8 renders a DT with one row per parameter and columns: cattle_type, aggregation_level, sub_category, parameter, param_type, mean, uncertainty_pct, lower, upper, distribution, data_source, ipcc_ref. File: R/app_ui.R, server output inputs_doc_table in R/app_server.R. | ✅ Done |
| Tab 8 #4: For really basic users, is it possible to automatically generate the charts for the uncertainty of each emission source, and the tornado charts? | Three new cards on Tab 8: (a) per-source histograms (5-panel subplot of Enteric CH4 / Manure CH4 / Manure N2O direct / Manure N2O indirect / Pasture N2O); (b) embedded tornado chart for Total CO2eq; (c) input distribution density plots (up to 12 params in a 4×3 panel) for third-party QA verification — also covers transcript point Tx.1. Files: R/app_ui.R, server outputs report_source_histograms, report_tornado, report_input_densities in R/app_server.R. | ✅ Done |
| Transcript: Andreas — show the fitted distribution in a final report output, useful for third-party QA review | Implemented as part of T8.4 — the "Input distributions used" card on Tab 8 shows density plots of each input parameter's MC samples, confirming each parameter was sampled with the marginal distribution specified in the input table. | ✅ Done |
| Transcript: Lolita wants to delete manual correlation entry; Andreas wants to keep some flexibility (e.g. correlate population only) | Divergence #1 / #3 — adopted hybrid. Manual matrix entry kept but moved under "Advanced — manual entry" mode. Time-series mode gained a group-scope selector: "all AD / population only (cattle_pop, live_weight, mature_weight, weight_gain) / intake only (DE_pct, CP_pct, Cfi, Ca, ...)". Plus a new "IPCC-guidance preset" mode that fills a sparse matrix of structurally documented pairs. Files: R/app_ui.R, R/app_server.R. | ✅ Done |
| Beta-tester report (Lolita, May 2026): "Errors: Lower >= upper for: hours" when the hours parameter is 0 (typical for non-draft cattle) | The validator rejected lower >= upper strictly. For zero-mean parameters (hours = 0 for non-draft, weight_gain = 0 for adult non-growing, Cp = 0 for non-pregnant, C_growth = 0 for some sex codes) the bounds collapse to 0 = 0, which is degenerate but mathematically valid (the sampler treats it as a delta function). Validator now allows lower == upper when mean = 0; the QA/QC bounds-order check passes such rows with the message "Zero-mean parameter (degenerate constant)". Files: R/utils_validation.R (validate_param_specs), R/utils_qaqc.R (Check 1). | ✅ Done |

Summary

|  | Count |
| --- | --- |
| ✅ Done | 32 |
| ⚠️ Partial (callout / interim) | 6 |
| ⏳ Deferred to v3.0 | 6 |
| ⬜ Cosmetic, deferred | 1 |
| Total | 45 |

All four strategic divergences have been adopted with the recommended approach. Phase 1 + Phase 2 partial work + the IPCC software terminology mapping has been deployed to https://mlolita26.shinyapps.io/cattle-ghg-uncertainty/ .

What's left to finalise v2 (small, fast)

Items that should land before declaring v2 stable, beyond beta-tester signoff:

1. Documentation polish (T0.1) — phrasing pass on Home tab and tab info-panels for tone consistency 2. End-to-end smoke test with the example template — verify the upload bug fix, completeness check, source selector, MoE metric, and per-source sensitivity all work together on a single Run 3. Confirm L-ADG link in Resources tab points to the correct FAO document (Andreas's "L-ADG" reference)

What's deferred to v3.0 (multi-day refactors)

Each of these requires careful work on its own; bundling them risks regressions.

| ID | Item | Why genuinely deferred |
| --- | --- | --- |
| T1.5 / T6.4 / T8.2 / TT.9 | Full param_type rename emission_factor → coefficient; restructure decomposition runs so AD-only varies population only; relabel UI / template / IPCC export consistently | XL refactor — touches PARAM_CATALOGUE, every calc_*.R file that reads param_type, decompose_uncertainty(), mc_sampling.R, all UI labels, the Excel template column structure, the IPCC export. Currently the IPCC framing is surfaced via callouts so users aren't misled. |
| T2.1 | Region-aware benchmark deviations (IPCC Africa / Asia / Europe defaults; 2006 vs 2019 split) | Needs a region × version IPCC defaults database that doesn't currently exist in the codebase |
| T4.3 | Cross-block AD ↔ EF correlation (e.g. Cfi from herd structure → correlated with cattle_pop) | Divergence #4 — explicitly v3.0 by decision. Requires unified copula across all 24 parameters |
| T4.21 | MMS sum-to-100% Dirichlet sampling (IPCC 2019 Box 3.1A) | Significant new statistical modelling — fractions become random variables under a sum-to-1 constraint |
| T4.22 + TT.6 | Trend-year correlation; single-year vs trend toggle on the opening page | Folds into the Trend tab build-out which is mostly empty (Tab 9 is a placeholder) |
| TT.4 | Per-MMS Frac_GASM_S (storage) / Frac_LEACH_H (housing) variants | Requires splitting calc_indirect_n2o_mm into per-MMS Frac applications + new columns in the Manure_Management sheet |
| TT.8 | Excel-level conditional formatting QC (highlight cells the parser will reject before upload) | Template-builder refactor — openxlsx conditional formatting rules across ~17 columns × ~50 rows |
| TT.3 (full) | MMS dropdown conditionally filtered by IPCC 2006 vs 2019 | Workflow break — user would need to choose IPCC version before downloading template. Current expanded-list approach with versions column is a reasonable middle ground. |

Items that emerged from the IPCC software screenshots (potential v3.0 additions)

Things visible in the IPCC software that we don't yet model:

Tw — Mean daily temperature during winter season (°C) — used for cold climate Cfi adjustment: Cfi(in_cold) = Cfi + 0.0048 × (20 − Tw). We currently use the temperate Cfi only.

DA — Number of days alive and NAPA — Number of animals produced annually — alternative population calculation: N(T) = DA × (NAPA / 365). We only support directly-specified cattle_pop.

% of females that give birth in a year — used to compute Cp pro-rata. We currently take Cp as a flat-rate input.

Tier 2 Detailed feed intake worksheet — IPCC software has separate "Detailed" and "Simplified" feed-intake methods. We implement the simplified path only.

If any of these are essential for the inventories Andreas's network actually submits, they can be added to v3.0; otherwise they remain optional refinements.