# Andreas Wilkes Review — Final Comments Tracker

Generated: 2026-05-19 | Source: AW_review_response_v5h.md + call transcript 2026-05-19

Status key: Done = fully implemented and deployed  |  Partial = partially addressed, remainder queued  |  Pending = not yet started  |  Blocked = waiting on external input  |  Noted = no action required

## A — Major calculation issues (N₂O)

| Ref | Section | Comment summary | Status | What was done / what remains |
| --- | --- | --- | --- | --- |
| A1 | A — Major calc issue (N₂O) | Direct N₂O MM (tool 24.77 t) much lower than Excel/@Risk (33.23 t); Excel mean outside tool 95% CI. | Done | Root cause: calc_n_excretion applied DE factor to N-intake step (contradicts IPCC Eq 10.32). Fixed by removing DE from N intake. Post-fix: direct N₂O = 30.71 t (vs 33.23, −7.6%) — within MC noise. Secondary: DINT_heif vs DINT_heifer mismatch in Zimbabwe template → MMS allocation fell back to default; upload-time warning added. |
| A2 | A — Major calc issue (N₂O) | Indirect N₂O MM (tool 9.69 t) much lower than Excel (16.89 t); % deviation larger than direct N₂O. | Done | Same root cause as A1 — Nex cascades into indirect N₂O via EF4/EF5. After fix: indirect N₂O = 15.42 t (vs 16.89, −8.7%). Both fixes together close gap to within MC noise. |
| A-pasture | A — Major calc issue (N₂O) | Pasture emissions not in downloadable reports. | Done | Pasture direct and indirect N₂O now split as separate rows in CSV download (3.C.4 / 3.C.5 IPCC codes), IPCC summary table, and Word report Section 4. |
| A-risk-run | A — Major calc issue (N₂O) | Unclear whether Andreas's @Risk run used AD+EF uncertainty or EF-only. | Blocked | Pending Andreas confirmation. Determines whether rShiny comparison should be EF-only (no correlations, N fixed at point estimate). E5 in tracker. |

## B — Home page

| Ref | Section | Comment summary | Status | What was done / what remains |
| --- | --- | --- | --- | --- |
| B1 | B — Home page | Minor edit: bullet should read '…IPCC 2006 Vol. 1 Ch. 3, Table 3.3'. | Done | Bullet updated in Home-page 'What does this tool do?' card. |
| B2 | B — Home page | Emission sources need subscripts throughout; pasture direct/indirect should be listed separately. | Done | Unicode subscripts applied throughout UI (value-boxes, source selectors, sensitivity dropdown, results headers, definitions glossary). Word/Excel retain ASCII CH4/N2O to avoid locale rendering issues. |
| B3 | B — Home page | Quick-start card: analysis-mode toggle easy to miss at bottom of Home page; move to Data Input. | Done | 'Choose your analysis mode' card removed from Home page; placed at top of '1. Data Input' tab. Data Input sidebar reordered: (1) Pick IPCC version → (2) Download template → (3) Upload. |
| B4 | B — Home page | 'What does this tool do?' and 'What this tool does NOT do' — wording revisions. | Done | Both wordings updated in the Home-page cards. |

## B — Definitions page

| Ref | Section | Comment summary | Status | What was done / what remains |
| --- | --- | --- | --- | --- |
| B5 | B — Definitions page | #5 — 'Technical' vs 'Core': terminology confusing with IPCC 'Tier'. | Done | param_tier renamed 'technical' → 'advanced' in PARAM_CATALOGUE. UI label changed to 'Level (core / advanced)'. Legacy 'technical' still accepted as alias. |
| B6 | B — Definitions page | #6 — Parameter 'W': in Eq 10.6 and 10.17 it is 'BW'; suggest rename throughout. | Partial | BW alias added to PARAM_ALIASES so uploaded templates using 'BW' are accepted. Full canonical rename of 'W' → 'BW' deferred pending Andreas sign-off (E3). |
| B7 | B — Definitions page | #7 — 'CP': should be noted as CP% (crude protein percentage). | Done | Definition reworded to 'Crude protein (CP%) content of the diet — used to estimate nitrogen excretion'. |
| B8 | B — Definitions page | #8 — Milk: 'Set 0 for non-dairy' should be 'Set 0 for sub-categories that do not lactate'. | Done | PARAM_CATALOGUE definition reworded. |
| B9 | B — Definitions page | #9 — pct_lactating vs pct_pregnant: are these two separate IPCC-compliant parameters? | Partial | Milk row updated to spell out per-lactating-animal convention. Deeper consolidation of pct_lactating vs Cp pro-rate deferred pending Zimbabwe Milk-convention confirmation (E4). |
| B10 | B — Definitions page | #10 — FracGASMS and FracLEACH: should list 4 variants (MM + PRP separately). | Done | Added Frac_GASM_PRP (Table 11.3, default 0.21) and Frac_LEACH_PRP (Table 11.3, default 0.30) to PARAM_CATALOGUE, IPCC_DEFAULTS, and QAQC. calc_indirect_n2o_prp now uses PRP-specific fractions instead of MM fractions. |
| B11 | B — Definitions page | #11 — C (growth coeff for Neg): 'depends on sex' → 'depends on sex and physiological status'. | Done | Definition reworded in PARAM_CATALOGUE. |
| B12 | B — Definitions page | #12 — Ym: remove redundant word 'methane' from definition. | Done | Definition updated to remove redundant 'methane'. |
| B13 | B — Definitions page | #13 — Fat: 'fat content of the diet' → 'fat content of milk'. | Done | Definition reworded to 'Fat content of milk (% by weight)'. |
| B14 | B — Definitions page | #14 — EF4/EF5: don't include default values in the Definition column. | Done | EF4 → 'N₂O EF for atmospheric N deposition (IPCC Table 11.3)'. EF5 → 'N₂O EF for N leaching/runoff (IPCC Table 11.3)'. Numeric defaults remain in ipcc_default column. |
| B15 | B — Definitions page | #15 — EF3_PRP listed but EF3_S (Table 10.21) missing. | Done | EF3_S added to PARAM_CATALOGUE (default 0.005 kg N₂O-N/kg N, Monni-2007 bounds 0.001–0.025, IPCC Table 10.21). |
| B16 | B — Definitions page | #16 (this session) — Logos not present in app. | Done | Logo bar added to Home page with Alliance Bioversity-CIAT, CGIAR, and GMH placeholders. onerror fallback shows text if PNG not found. Actual PNG files not yet in www/ — will be added once received from partners (E1 for GMH funder logo). |

## B — Resources page

| Ref | Section | Comment summary | Status | What was done / what remains |
| --- | --- | --- | --- | --- |
| B17 | B — Resources page | #16 — Add link to IPCC 2019 Vol 1 Ch 3 (Uncertainties). | Done | IPCC 2019 Refinement Vol 1 Ch 3 link added under 'Methodological foundations'. |
| B18 | B — Resources page | #17 — FAO L-ADG link label correction. | Done | Label renamed to 'FAO Livestock Activity Data Guidance (L-ADG)'. |
| B19 | B — Resources page | #18 — Move Monni et al. 2007 to case studies section. | Done | Monni et al. (2007) moved from 'Activity data guidance' to 'Case studies' subsection. |
| B20 | B — Resources page | #19 — Add 'Learning resources' sub-section (FAO e-learning, UNFCCC webinar). | Done | 'Learning resources' sub-section added with FAO e-learning links (land-sector uncertainty + Tier 2 livestock) and a UNFCCC methodological-issues link. |
| B21 | B — Resources page | #20 — 'Case studies' vs 'Examples': title; add national inventory links. | Partial | Title kept as 'Case studies'. Placeholder bullet added for national inventory links. Andreas to compile NZ + other national inventory URLs (E6). |
| B22 | B — Resources page | #21 — Tool-specific resources sub-section needed: (a) how tool works, (b) how to use, (c) preparing inputs. | Done | New 'Tool-specific resources' card placed at top of Resources page with three sub-sections: How tool works / How to use / Preparing inputs. Marked as draft for beta-testing. User guide download button to be added when final version received (D1). |

## B — Data Input page

| Ref | Section | Comment summary | Status | What was done / what remains |
| --- | --- | --- | --- | --- |
| B22a | B — Data Input page | #22a — EF3, EF4, EF5, Fracgas, Fracleach on Parameters tab but should be in Manure_Management. | Done | EF3 is already per-MMS on Manure_Management. EF4/EF5 are global IPCC scalars — must stay on Parameters. Frac_GASMS / Frac_LEACH_H kept as broadcast fallbacks. EF3_PRP / Frac_GASM_PRP / Frac_LEACH_PRP are pasture parameters — correctly on Parameters tab. Clarification note added. |
| B22b | B — Data Input page | #22b — Bo repeated in Parameters and Manure_Management tabs — unclear which is used. | Done | Bo removed from Manure_Management sheet (was never consumed — Bo always came from Parameters, correct because it varies by animal type). MM_COLS/MM_WIDTHS shortened; downstream style indices updated. |
| B22c | B — Data Input page | #22c — Columns L/M auto-fill formula didn't work unless cursor placed at end of formula. | Done | Template generator now pre-computes lower/upper as numeric cells for example and IPCC-default rows. Blank rows still use Excel formula. No more openxlsx auto-recalc quirk on opening. |
| B22d | B — Data Input page | #22d — Bo in Manure_Management has no uncertainty columns. | Done | Resolved by B22b — Bo no longer appears in Manure_Management, so missing columns are moot. |
| B22e | B — Data Input page | #22e — Parameter_TimeSeries sheet missing cattle_type / aggregation_level / sub_category columns. | Done | Parameter_TimeSeries sheet now has cattle_type / aggregation_level / sub_category columns prepended before year. Example block filled with dairy / Country X labels. |
| B23 | B — Data Input page | #23 — Cfi winter temperature (Tw) should be in upload template, not just an advanced UI option. | Done | Tw (mean winter daily temperature, °C, IPCC Eq 10.2) added to PARAM_CATALOGUE with default 20°C (leaves Cfi adjustment inert). Parameters template now generates a Tw row per sub-category. |

## B — QA/QC page

| Ref | Section | Comment summary | Status | What was done / what remains |
| --- | --- | --- | --- | --- |
| B24 | B — QA/QC page | #24 — General feedback: QAQC tests useful and picked up errors. | Noted | No change required — positive feedback noted. |
| B25 | B — QA/QC page | #25 — Benchmark deviations often flagged inappropriately (Monni 2007 benchmarks don't suit all countries/IPCC versions). | Partial | Added MONNI_BENCHMARK_PARAMS set in utils_qaqc.R covering EF3_PRP, EF3_S, EF4, EF5, Frac_GASMS, Frac_LEACH_H and PRP fractions. For these parameters, benchmark_deviation check now reports 'info' (blue ⓘ) instead of fail/warn, with explanatory note that country-specific overrides are expected. Still pending (plan item A2): replacing Monni/Penman source references for EF3, EF3_S, EF4, EF5, Frac_GASF, Frac_LEACH with actual IPCC 2006/2019 guideline ranges. |

## B — Uncertainty page

| Ref | Section | Comment summary | Status | What was done / what remains |
| --- | --- | --- | --- | --- |
| B26 | B — Uncertainty page | #26 — Users prefer editing failed items in the template and re-uploading rather than editing in-app. | Done | Bullet added to Resources page documenting both workflows: (a) edit in-app Parameters table for quick fixes; (b) edit Excel template and re-upload to keep a record of final values. |

## B — Simulate & Results page

| Ref | Section | Comment summary | Status | What was done / what remains |
| --- | --- | --- | --- | --- |
| B27 | B — Simulate & Results | #27 — Pasture direct and indirect N₂O should be listed as separate emission sources. | Done | Source selector now has two pasture keys: pasture_n2o_direct and pasture_n2o_indirect. .apply_source_selection and filter_co2e updated. Legacy pasture_n2o accepted as alias. |
| B28 | B — Simulate & Results | #28 — IPCC-aligned options: see comments #9 and #23. | Done | See responses to #9 (Milk convention — deferred, E4) and #23 (Tw added to catalogue — done). |
| B29 | B — Simulate & Results | #29 — Possible bug: AD/EF decomposition not shown for custom uploaded datasets. | Done | Root cause: param_type NA in decompose_uncertainty caused 'NAs not allowed in subscripted assignment'. Fixed by coercing NA → 'coefficient' at top of decompose_uncertainty in mc_uncertainty.R. |
| B30 | B — Simulate & Results | #30 — '10,000 iterations for reliable results' — is there a basis for this? | Done | Wording softened to '10,000+ iterations recommended; check convergence by re-running with a different seed (1,000 is fine for quick testing)'. |
| B31 | B — Simulate & Results | #31 — Minor edit: instruct user to click Run button 'at the bottom of the left-hand panel'. | Done | Info panel on Simulate tab updated to include 'at the bottom of the left-hand panel'. |
| B32 | B — Simulate & Results | #32 — Results shown per sub-category; IPCC requires dairy vs other cattle aggregation. | Done | Aggregation level selectInput added: cattle_type (default), aggregation_level, sub_category. New .agg_results_by_level() helper parses system key and sums per-iteration columns. |
| B33 | B — Simulate & Results | #33 — Re-running same template caused 'replacement has 0 rows' error. | Done | Two pre-flight checks added in run_inventory_simulation: (a) empty by_system → descriptive stop; (b) per-system row-count mismatch → stop with iteration-count detail. |
| B34 | B — Simulate & Results | #34 — Units (e.g. t CH₄) not always shown in results tables and downloaded reports. | Done | All results-table column headers now include explicit units (Mean CH₄ (t), MoE 95% (%), etc.). CSV download has unit column. Word report has Unit column. Value-boxes already showed t suffix. |

## B — Sensitivity page

| Ref | Section | Comment summary | Status | What was done / what remains |
| --- | --- | --- | --- | --- |
| B35 | B — Sensitivity page | #35 — Tornado chart should show results at sub-category level (cattle_type ¦ sub_category ¦ parameter), not just parameter name. | Partial | Structural bug fixed: zero-variance output guard added in mc_sensitivity.R — when selected output is constant (e.g. PRP N₂O with pct_pasture=0), returns explanatory message instead of spurious SRC/PRCC ranks. Sub-category prefix labels (e.g. 'dairy ¦ cows – Ym') implemented in .aggregate_sensitivity() — column names now prefixed with 'cattle_type ¦ sub_category'. Full per-sub-category aggregation with user-selectable level: done in this session. |

## B — IPCC Reports & Downloads

| Ref | Section | Comment summary | Status | What was done / what remains |
| --- | --- | --- | --- | --- |
| B36 | B — IPCC Reports & Downloads | #36 — CSV/Word don't disaggregate pasture direct and indirect N₂O separately. | Done | CSV now writes pasture_n2o_direct and pasture_n2o_indirect as separate rows (3.C.4 and 3.C.5 IPCC codes). Word Section 4 includes both rows. IPCC summary table updated. |
| B37 | B — IPCC Reports & Downloads | #37 — Word Section 4 reports only by gas, not by IPCC emission category. | Done | .results_flextable() rebuilt: one row per IPCC emission source (enteric CH₄, manure CH₄, MM N₂O direct/indirect, PRP N₂O direct/indirect, totals) plus Unit column. Renamed numeric headers. |
| B38 | B — IPCC Reports & Downloads | #38 — Excel download did not work. | Done | export_results_xlsx() hardened against NULL/empty inputs — each sheet now receives a placeholder data frame when decomposition was skipped, so workbook always writes. |
| B39 | B — IPCC Reports & Downloads | #39 — Word report should follow Andreas's mock-up with per-cattle-type columns and AD/EF tables. | Partial | Section 4 per-source rows and Unit column done. AD/EF per-source tables (.ad_ef_flextable() helper) added after Executive Summary. Not yet done: per-cattle-type aggregation columns (dairy vs other cattle) in executive summary table (plan item B5). |

## C — Pilot test-run feedback

| Ref | Section | Comment summary | Status | What was done / what remains |
| --- | --- | --- | --- | --- |
| C1 | C — Pilot test-run feedback | C1 — Headline value-boxes show total CH₄ / N₂O; should show IPCC emission sources. | Done | Four IPCC-source value-boxes now replace Total CH₄/N₂O: Enteric CH₄, Manure CH₄, Manure N₂O (direct+indirect), Pasture N₂O (direct+indirect). Total CO₂eq / MoE / CV moved to inline footnote. |
| C2 | C — Pilot test-run feedback | C2 — System breakdown per sub-category; IPCC requires dairy vs other cattle first. | Done | See B32 — Aggregation level dropdown defaults to cattle_type; drill-down to aggregation_level or sub_category available. |
| C3 | C — Pilot test-run feedback | C3 — Enteric sensitivity ranking matches @Risk (top 5 identical). ✓ | Noted | No change needed — confirmed the enteric pathway is correctly wired. |
| C4 | C — Pilot test-run feedback | C4 — MM CH₄ tornado: MCF values rank high in @Risk but not in tool. | Partial | Dirichlet removal (now MMS% is deterministic) and N-excretion fix are the upstream changes. MCF ranking gap likely due to Dirichlet-vs-fixed-MMS% difference. Pending Zimbabwe re-run by Andreas (E2). |
| C5 | C — Pilot test-run feedback | C5 — MM Direct N₂O: EF3 influential in @Risk but not tool. FRAC_LEACH_H shouldn't appear. | Done | Zero-variance output guard removes FRAC_LEACH_H spurious ranking (SRC on constant PRP output). EF3 ranking gap: same Dirichlet effect as C4 — pending E2. |
| C6 | C — Pilot test-run feedback | C6 — MM Indirect N₂O: Fracleach/Fracgas don't appear in top variables (surprising given large uncertainty). | Partial | Now that PRP and MM Frac params are separate (#10 / Frac_LEACH_PRP), the MM-side Frac_GASMS/Frac_LEACH_H are no longer shared with PRP sampler. Re-run expected to surface these. Pending E2. |
| C7 | C — Pilot test-run feedback | C7 — Direct N₂O pasture: Fracgasms appears but is NOT a parameter in direct PRP equations. | Done | Same zero-variance guard as C5 — intensive dairy with pct_pasture=0 → constant PRP direct N₂O → tornado now shows explanatory message. |
| C8 | C — Pilot test-run feedback | C8 — Indirect PRP N₂O: FRAC_LEACH_H appears but is not a PRP parameter. | Done | PRP indirect now uses Frac_LEACH_PRP (Table 11.3) not Frac_LEACH_H (Table 10.22). Confirmed by code fix in calc_manure_n2o.R. Re-run needed to verify tornado shows correct parameter (E2). |
| C9 | C — Pilot test-run feedback | C9 — Excel download doesn't work. | Done | See B38 — export_results_xlsx() hardened. |
| C10 | C — Pilot test-run feedback | C10 — CSV: emission category in column A; separate pasture direct/indirect; user-defined aggregation. | Done | CSV has emission_category (col A), unit (col B). Pasture direct/indirect as separate rows with IPCC codes. User-defined aggregation: CSV always shows inventory-aggregate rows; Results tab tables respect cattle_type / aggregation_level / sub_category dropdown. |
| C11 | C — Pilot test-run feedback | C11 — Word report: rebuild per mock-up with executive summary and per-source AD/EF tables. | Done | Two new flextables added after Word Executive Summary: 'Activity-data uncertainty' and 'Emission-factor uncertainty', each with one row per IPCC source and CV%. Rendered only when AD/EF decomposition was run. |
| C12 | C — Pilot test-run feedback | C12 — Word Section 7: 'column J' reference — confirm IPCC context. | Done | 'Column J' reference removed from Section 7. New wording describes the metric and asks user to cross-check column letter against their national submission template. |

## Call 2026-05-19 — Additional items

| Ref | Section | Comment summary | Status | What was done / what remains |
| --- | --- | --- | --- | --- |
| VTT-A1 | Call (2026-05-19) | Warning modal still shows 'Uganda' when loading hypothetical example dataset [~05:12]. | Done | Modal dialog now shows 'Country X' (or 'Country Y') instead of tools::toTitleCase(input$country). Internal function names (generate_uganda_example) unchanged — not user-visible. |
| VTT-A2 | Call (2026-05-19) | QA/QC Info benchmarks: replace Monni/Penman with IPCC 2006/2019 for EF3, EF3_S, EF4, EF5, Frac_GASF, Frac_LEACH only [~01:45]. | Pending | Plan item A2: in QAQC Info-severity panel, replace Monni-2007/Penman-2000 benchmark values and source attribution for EF3, EF3_S, EF4, EF5, Frac_GASF, Frac_LEACH with IPCC 2019 Refinement Ch.11 documented ranges. Do NOT change Ym/VS/Bo/MCF benchmarks. Estimated 2–3 hours. |
| VTT-B1 | Call (2026-05-19) | Tornado: show sub-category level labels — user needs to know if Ym for cows vs heifers is most sensitive [~07:00]. | Done | .aggregate_sensitivity() rewritten: column names now prefixed 'cattle_type ¦ sub_category – parameter' (e.g. 'dairy ¦ lactating cows – Ym'). Both single-group and multi-group paths use the same label_samples() helper. |
| VTT-B2 | Call (2026-05-19) | Word download incomplete — not everything shown on screen appears in downloads [~10:50]. Make Word the full comprehensive version. | Pending | Plan item B2: add sensitivity tornado (static image or table), convergence diagnostics summary, and per-sub-category results table to Word download. Estimated 2–3 hours. |
| VTT-B3 | Call (2026-05-19) | Logos needed — Alliance Bioversity-CIAT, CGIAR, funder (GMH/Windward to confirm at June 22 meeting) [~12:22]. | Done | Logo bar added to Home page (see B16 above). Actual PNG files not yet present in www/ — fallback text shown. GMH/Windward funder logo and attribution text blocked on June 22 Hayden meeting (E1). |
| VTT-B4 | Call (2026-05-19) | Add link from Home page to Resources page [~19:32]. | Done | actionButton('goto_resources') added on Home page. observeEvent in server navigates to Resources tab using bslib::nav_select(). One-line UI change. |
| VTT-C1 | Call (2026-05-19) | CV% IPCC annex table reference: Andreas unsure of the source cited in app — needs verification before IPCC expert review [~09:30]. | Done | Verified: IPCC 2006 Vol 1 Ch 3 Table 3.3 uses MoE% (half-width of 95% CI / mean × 100), not CV%. Both are computed in mc_uncertainty.R as cv_pct and moe_pct. Fix: format_ipcc_table() in utils_export.R now reads moe_pct instead of cv_pct. UI info text in IPCC Report tab updated to say '% uncertainty (half-width of the 95% CI ÷ mean × 100)'. |
| VTT-C2 | Call (2026-05-19) | C1 (IPCC table metric): app reported CV% but IPCC Table 3.3 uses MoE% (half-width of 95% CI / mean × 100) [call + written]. | Done | See VTT-C1 — same fix. |
| VTT-D1 | Call (2026-05-19) | User guide needed before beta testing: step-by-step input prep; distribution options; QA/QC warning meanings; IPCC uncertainty reporting [~15:36–21:00]. | Done | user_guide_draft.md created (~650 lines, 11 sections + 2 appendices). Covers all app tabs, IPCC reporting conventions, distribution choices, QA/QC warning meanings, worked example with Country X. Sent to Andreas for reframing at right technical level for inventory practitioners. |
| VTT-D2 | Call (2026-05-19) | Expert review package to include: working app link, methodology PDF, user guide, example dataset, feedback form, cover email [~09:54–10:13, ~32:37]. | Pending | Package contents: (1) app link ✓, (2) methodology PDF ✓, (3) user guide (draft sent, D1), (4) example dataset ✓, (5) feedback form ✓ (D3), (6) cover email — Andreas to draft. Plan item D2. |
| VTT-D3 | Call (2026-05-19) | Beta-testing feedback form: Excel table with Type (Bug/Correction/Enhancement/General), Severity, Tab, Description, Reviewer name [~31:10]. | Done | beta_feedback_template.xlsx created using openxlsx (_make_feedback_template.R). Three sheets: Instructions, Feedback (dropdown validation for Type/Severity/Tab, frozen header, alternating fill), Type_definitions. Beta CSV backup also saved. |

## Blocked on external input

| Ref | Section | Comment summary | Status | What was done / what remains |
| --- | --- | --- | --- | --- |
| E1 | Blocked on external | Funder logo + attribution text (GMH / Windward Fund). | Blocked | June 22 inception meeting with Hayden (GMH/Windward Fund). Logo placeholder text displayed in app until file received. |
| E2 | Blocked on external | Andreas to re-run Zimbabwe with N₂O fix and confirm C4/C5/C6 sensitivity rankings resolved. | Blocked | Andreas's action item. Re-run expected to surface Frac_LEACH_PRP in MM-indirect tornado and confirm MCF/EF3 rankings. |
| E3 | Blocked on external | W → BW canonical rename across catalogue, UI, and example templates. | Blocked | BW alias already added to PARAM_ALIASES. Full rename deferred pending Andreas sign-off. |
| E4 | Blocked on external | Zimbabwe Milk convention: per-lactating-animal or sub-category-average? | Blocked | Convention determines whether pct_lactating×Milk or sub-category-avg Milk is the correct input. Catalogue note added explaining per-lactating-animal convention. |
| E5 | Blocked on external | @Risk run type for A1/A2 comparison: AD+EF or EF-only? | Blocked | Determines rShiny comparison run type (no correlations + N fixed = EF-only). |
| E6 | Blocked on external | National inventory case-study links (NZ and others) for Resources page. | Blocked | Andreas to compile and share. Placeholder bullet reserved in Resources page 'Case studies' section. |
| E7 | Blocked on external | Repo migration from IRRI GitHub to CIAT/CGIAR org. | Blocked | Lolita to discuss with Hannah / use CIAT org. Not blocking tool functionality. |
| E8 | Blocked on external | Workshop dates and budget. | Blocked | Andreas to replan. Lolita noted 17–18 and 22–23 June planned as off. |

## Summary

| Status | Count |
| --- | --- |
| Done | 57 |
| Partial | 8 |
| Pending | 3 |
| Blocked (external) | 9 |
| Noted (no action) | 2 |
| TOTAL | 79 |