Response to Andreas Wilkes review — Cattle GHG Uncertainty Calculator

App version reviewed: v2.1 Review date: 1 May 2026 Reviewer: Andreas Wilkes (domain expert, IPCC inventories) Source materials: AW comments on UNC tool 1_5_26.pdf + meeting transcript with Peter Steward and Lolita Muller

1. Executive summary

Andreas reviewed v2.1 of the Cattle GHG Uncertainty Calculator and produced ~30 comments organised by tab, plus three additional design points raised in a follow-up meeting. This document walks through every one with a recommended action and a phase assignment.

Headline numbers

| Category | Count |
| --- | --- |
| Confirmed bugs | 11 |
| Feature gaps | 14 |
| Strategic divergences (need decision) | 4 |
| UX / cosmetic items | 6 |
| Already works as expected | 3 |
| Cross-references only | 2 |
| Total items | 40 |

Headline message

The single most important issue is T1.1 — custom upload not working. Andreas reports that uploading a custom Excel template does nothing — the on-screen table keeps showing the Uganda example. This blocks all real-world testing of the app and must be the first thing fixed. A diagnostic walkthrough is included in section 3 of this document.

The second most important issue is terminological. The app currently calls 15 parameters "Activity Data" and 9 "Emission Factor", whereas the IPCC convention is AD = population only, EF = emissions per head per year. Adopting the IPCC convention is recommended (see Divergence #2) but it is XL-effort because the decomposition logic, the chart labels, and the Excel template all need to change.

Recommended phasing

Phase 1 (v2.2 — "Andreas-response MVP", ~2-3 weeks): every confirmed bug + low-risk UX additions. Land first.

Phase 2 (v2.3 — "IPCC alignment", ~4-6 weeks): terminology realignment, per-source breakdowns, MMS expansion, correlation-tab restructure.

Phase 3 (v3.0 — "Depth", scoped after Phase 2): cross-block correlations, MMS sum-to-100% constraint, trend-year correlations.

2. Cross-cutting divergences — strategic decisions needed

These four items must be decided before implementation begins. Each one ramifies into multiple code changes.

Divergence 1 — Correlation UI granularity recommendation adopted

|  | Position |
| --- | --- |
| Lolita (transcript) | Simplify Tab 4 to two modes: none / from time series. Remove manual matrix entry — too technical for the target audience. |
| Andreas (transcript) | Keep flexibility. Some users may want correlations only among population data, not among activity data inputs. Suggested adding intermediate options based on IPCC guidance, but cautioned "not too many options because then you're already an advanced user and don't need this tool". |
| Recommendation | Hybrid. Keep the simple default UI (three radio choices: none / from time series / IPCC-guidance preset). The "IPCC-guidance preset" fills a sensible default matrix — zero correlations except for known structural pairs (e.g. live\_weight ↔ mature\_weight). Hide the manual matrix entry behind an "Advanced" collapsible. This satisfies Andreas's "based on IPCC guidance" ask without exposing matrix algebra to new users, and keeps Lolita's simplification spirit. |

Divergence 2 — Activity Data vs Emission Factor terminology recommendation adopted

|  | Position |
| --- | --- |
| Current code | AD = 15 production-side parameters (cattle\_pop, LW, milk\_yield, Ym\_pct, intake parameters, IPCC coefficients Cfi/Ca/Cp/C\_growth). EF = 9 IPCC equation parameters (Bo, EF3\_PRP, EF4, EF5, Frac\_GASM, Frac\_LEACH, ash, UE, MCF). |
| Andreas / IPCC convention | AD = population only. EF = emissions per head per year (a derived quantity computed from intake + feed-quality + coefficients). Several parameters we currently call "AD" actually feed into the EF in IPCC framing. |
| Impact | The Tab 6 decomposition chart and Tab 8 IPCC Report decomposition do not match what an IPCC inventory reviewer expects. Reviewers will read "Activity Data uncertainty: 12%" and assume that refers to population uncertainty, not the production-side block. |
| Recommendation | Adopt the IPCC mapping. Rename param_type = "emission_factor" to "coefficient" in PARAM_CATALOGUE (Andreas comment T1.5). Restructure the decomposition runs so AD-only varies cattle\_pop and fixes everything else; EF-only varies everything except cattle\_pop. Re-label all UI text accordingly. This is XL-effort but unavoidable for IPCC credibility. |

Divergence 3 — Manual correlation entry recommendation adopted

|  | Position |
| --- | --- |
| Lolita | Delete the manual matrix entry option entirely. |
| Andreas | Some users may want population-only correlations or other targeted scenarios that the time-series mode doesn't capture. |
| Recommendation | Keep manual entry but hide it. Move it under an "Advanced" expander on Tab 4. Add a parameter-group selector ("correlate within: all AD / population only / intake only") inside the time-series mode itself — this gives Andreas's specific scenarios without forcing users to type a matrix. |

Divergence 4 — Cross-block AD ↔ EF correlation recommendation adopted

|  | Position |
| --- | --- |
| Current code | Activity-data and emission-factor blocks are sampled with independent copulas. No correlation across blocks. |
| Andreas | Some "EF" coefficients are calculated using AD-related data (e.g. Cfi may be derived from herd-structure data on calving rates), so they should be correlated with the AD block. |
| Recommendation | Document as a known limitation in v2.x; defer to v3.0. Implementing cross-block correlation requires a unified copula across all 24 parameters and surfacing a 24×24 correlation matrix. The effect is real but second-order. A single line in the IPCC Report stating "cross-block correlations assumed zero" is honest and sufficient for now. |

3. Custom upload diagnostic (T1.1) — priority-one fix

Andreas's first comment was: "Possible bug? Custom upload seems not to be working. It kept showing the Uganda default values."

This blocks all real-world testing of the app and is the single most important thing to fix.

Two prime suspects identified in code:

1. Country-dropdown observer race. [app_server.R:27-35](../R/app_server.R#L27-L35) — fires at startup with input$country == "uganda" (the default), and re-fires whenever the user re-touches the dropdown. It writes rv$param_specs directly. The upload observer at [app_server.R:37-60](../R/app_server.R#L37-L60) also writes rv$param_specs. If the user uploads, then for any reason re-touches the country dropdown (or a reactivity loop re-evaluates input$country), Uganda overwrites their upload silently.

2. Silent parser failure. [parse_uploaded_template()](../R/utils_template.R) may return empty/partial data when uploaded column names don't match the strict schema, leaving rv$param_specs unchanged. The user sees no error and the table still shows Uganda.

Fix sequence

1. Reproduce. Load Uganda → upload a known-valid custom template → confirm bug. 2. Add server-side logging in observeEvent(input$data_upload, ...): write to rv$sim_log (a) parser warnings, (b) nrow(parsed$param_specs), (c) the first three parameter names parsed. Surfacing this in the validation panel makes silent failures visible. 3. Test the parser in isolation. Run parse_uploaded_template() on the test file in an R console — confirm it returns valid data without going through Shiny. 4. Trace the country observer. Add cat() or message() calls to confirm whether anything is re-firing the country observer post-upload. 5. Fix path A (race condition): change the country observer to load defaults only when is.null(rv$param_specs), and add an explicit "Reload example" button rather than triggering on dropdown change. 6. Fix path B (silent parse): make parse_uploaded_template() raise a visible error (in the validation panel) when column-name matches fail, instead of returning empty/partial data. 7. Verify. Upload-then-reload-dropdown flow works, log shows correct parameter count, validation panel reports a clear error if upload fails.

This must land first. Everything else in Phase 1 can be done in any order.

4. Comment-by-comment reflection table

Comments are in Andreas's original tab order (matching the PDF) so cross-referencing is easy.

Tab 0 — Opening page

| ID | Comment | Status | Verification | Action | Effort | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| T0.1 | Minor edits to phrasing — cosmetic | Cosmetic | n/a | Defer to documentation polish pass at end of Phase 1 | S | Defer |
| T0.2 | Add a 'Useful resources' tab linking to IPCC Vol.4 Ch.10–11, FAO L-ADG, uncertainty case studies | UX | Design decision | New nav\_panel between Home and Tab 1; static markdown content with curated links | S | 1 |
| T0.3 | Anonymise the Uganda example for beta-testing — change to a hypothetical country | UX | Design decision | Rename "Uganda" → "Country X (hypothetical dairy)"; keep numerical values; update labels in generate_uganda_example() and UI | S | 1 |
| T0.4 | Add a statement of prerequisites (what the user needs before using the tool) and limitations (e.g. tool does not estimate input uncertainties) | UX | Design decision | Add a "Before you start" card on the Home page and a "What this tool does NOT do" card | S | 1 |

Tab 1 — Data Input

| ID | Comment | Status | Verification | Action | Effort | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| T1.1 | Custom upload not working — Uganda values persist | Bug confirmed | app_server.R:27-60 (race) and utils_template.R:parse_uploaded_template (silent fail) | See section 3 — diagnostic-first; add visible upload-success log message | M | 1 |
| T1.2 | Completeness check — for each defined sub-category, are all required parameters present? | Feature gap | app_server.R:222 req(rv$param_specs) only checks non-null; no per-sub-category coverage | Add validate_completeness() returning a list of missing (sub\_category × parameter); gate the Run button on it; show in validation panel | M | 1 |
| T1.3 | Align parameter names/abbreviations with IPCC software | Terminology | Need IPCC software screenshots from Andreas | Build a name-mapping table after receiving the screenshots; rename in PARAM_CATALOGUE and template | M | 2 |
| T1.4 | Parameter abbreviations need a definitions list (definitions tab) | UX | n/a | Add a "Definitions" tab with the 24 parameter names + plain-language description + IPCC reference (already exists in PARAM_CATALOGUE, just needs a viewer) | S | 2 |
| T1.5 | Rename "emission factor" → "coefficient" because both AD and these are used together to compute the actual EF | Terminology | See Divergence #2 | Rename param_type = "emission_factor" to "coefficient" throughout codebase, template, and UI text | L | 2 |
| T1.6 | Need guidance: lower/upper are 95% CI bounds; uncertainty\_pct definition unclear | UX | UI lacks tooltips on these columns | Add a banner at the top of Tab 1 explaining the data model; add column tooltips on the DT table; update in-app help text | S | 1 |
| T1.7 | Triangular distribution — guidance for converting min/max to 95% CI | UX | n/a | Add note in the distribution dropdown and a separate guidance doc | S | 3 |
| T1.8 | Bug — editing uncertainty_pct updates bounds, but editing bounds does not update uncertainty_pct | Bug confirmed | app_server.R:70-74 — observer writes the cell only, no cascade either direction | Rewrite param_table_cell_edit observer to detect which column was edited and apply the appropriate cascade: pct → bounds, bounds → pct, distribution=constant → zero bounds | M | 1 |
| T1.11a | Bug — changing distribution to "constant" doesn't auto-zero the bounds | Bug confirmed | app_server.R:70-74 — same observer, no distribution-aware logic | Same fix as T1.8 — extend observer to handle the distribution-change case | S | 1 |
| T1.12 | Selectable emission sources — some users only want enteric, or only manure | Feature gap | mc_simulation.R:72-78 always sums all 5 sources | Add checkboxes to the Inventory\_Metadata sheet (Enteric CH4 / Manure CH4 / Manure N2O direct / Manure N2O indirect / Pasture deposit N2O) and read them into the simulation pipeline | M | 2 |

Blank Template

| ID | Comment | Status | Verification | Action | Effort | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| TT.1 | Clarify how to enter percentages (45 or 45%) | UX | n/a | Add explicit guidance in the template README sheet; add cell comments on the value column for _pct parameters | S | 1 |
| TT.2 | Delete data_quality column if it has no function | Bug confirmed | grep confirms zero use in calculations or QA/QC | Remove from template. If we want it for documentation, wire it into the IPCC Report footnote — but currently it's dead data | S | 1 |
| TT.3 | MMS dropdown does not change between IPCC 2006 and 2019; doesn't include all dairy/beef-specific options | Feature gap | utils_ipcc_defaults.R:20 defines a single MMS list with 8 entries | Restructure MMS list as two named vectors (MMS_2006, MMS_2019); make the dropdown conditional on ipcc_version; expand to full IPCC tables (10.17, 10.21) | M | 2 |
| TT.4 | Missing columns: EF4, EF5, Frac\_LEACH, Frac\_GASM\_S, Frac\_LEACH\_H, Frac\_GASM | Feature gap | EF4, EF5, Frac\_LEACH, Frac\_GASM exist as global parameters in PARAM_CATALOGUE; the per-MMS variants (Frac\_GASM\_S, Frac\_LEACH\_H) are not modelled | Add per-MMS columns to the Manure\_Management sheet; update calc_manure_n2o.R to apply them per-MMS rather than globally | L | 2 |
| TT.5 | Same MMS values across sub-categories — guidance unclear | UX | Parser behaviour undocumented | Document the current behaviour in the README sheet; add a "broadcast to all sub-categories" option in the template | S | 1 |
| TT.6 | Single-year vs trend analysis option | Feature gap | App always runs single-year; Trend tab is placeholder | Folds into the Trend tab work (currently in Tab 9 placeholder); add radio for "single year / trend" on the opening page | M | 3 |
| TT.7 | Parameter time series — see correlations tab below | Reference | n/a | Cross-ref to T4.x rows | — | — |
| TT.8 | QC in input template — completeness + documentation that the user has checked their inputs | UX | Currently no Excel-level validation beyond dropdowns | Add Excel conditional formatting that highlights cells the parser will reject; add a "Reviewed by / Date" footer block to the Inventory\_Metadata sheet | M | 1 |
| TT.9 | Param\_type set by default, not user-defined; relates to correlations | Reference | utils_template.R:97-98 assigns from catalogue | Folds into Divergence #2 (rename emission\_factor → coefficient) | — | — |

Tab 2 — QA/QC

| ID | Comment | Status | Verification | Action | Effort | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| T2.1 | Benchmark deviation methodology — what does it benchmark against? Considers IPCC region or version? | Feature gap | utils_qaqc.R:136-150 — single ±50%/±200% tolerance against IPCC_DEFAULTS, no region/version awareness | Expand IPCC_DEFAULTS into a region × version table; refactor benchmark check to look up the right cell | L | 3 |
| T2.2 | Completeness check (per sub-category, minimum set of variables) | Feature gap | Same as T1.2 | Single implementation covers both T1.2 and T2.2 | M | 1 |
| T2.3 | Continuous distributions (e.g. normal) on fractional parameters can produce out-of-range samples | Bug confirmed | utils_qaqc.R:91-98 — FRACTION_PARAMS mean check exists, but no distribution-suitability check | Add new QA/QC check: warn when a parameter in FRACTION_PARAMS uses an unbounded distribution; suggest truncated_normal_0_1 or beta instead | M | 1 |

Tab 3 — Uncertainty

| ID | Comment | Status | Verification | Action | Effort | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| T3.1 | If a user edits Tab 3, are the QA/QC checks re-applied? | Already works | app_server.R:91-94 — qaqc_result reactive depends on rv$param_specs; edits trigger recompute | No action needed; document this in the response to Andreas | — | — |
| T3.2 | "Quick-set buttons at the bottom" — cannot find these | Bug confirmed | app_ui.R:237-239 defines them; no server handler exists | Add observeEvent handlers for set_all_ad_normal_15, set_all_ef_pert, etc.; each updates rv$param_specs for the matching param_type | S | 1 |
| T3.3 | EF correlations — see correlations tab below | Reference | n/a | Cross-ref to Divergence #1 | — | — |

Tab 4 — Correlations

| ID | Comment | Status | Verification | Action | Effort | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| T4.1 | AD correlations from time series only — what about other correlations (e.g. milk\_yield ↔ calf\_weight\_gain via shared assumption)? Would these match the time-series correlation? | Divergence #1 | app_ui.R:269-272 shows 3 modes: none / time series / manual | See Divergence #1: keep simple radios + IPCC-guidance preset + Advanced expander with manual entry and group selector | L | 2 |
| T4.2 | Guidance on correlations needed | UX | UI lacks explanatory text | Add a help card at the top of Tab 4 with a 1-paragraph explanation, a worked example, and a link to a fuller doc | S | 1 |
| T4.3 | EF correlations — Cfi may be calculated using cow-birth proportion data, so AD↔EF correlation exists | Divergence #4 | Independent blocks in mc_sampling.R | See Divergence #4: defer to v3.0; document as known limitation | XL | 3 |
| T4.4 | "Default is no EF correlation, which is the standard IPCC Approach 2 assumption" — is this correct? | Bug confirmed | The current tooltip overstates this — IPCC Approach 2 is "incorporate correlations where known", not "assume zero" | Rephrase tooltip to: "Default assumption when no information on correlations is available." | S | 1 |
| T4.21 | MMS correlations — IPCC 2019 Box 3.1A says fractions sum to 100% so they are mutually dependent | Feature gap | MMS fractions currently treated as fixed inputs, not random variables | Implement Dirichlet sampling for MMS fractions when uncertainty is specified; constrain sum-to-100% | L | 3 |
| T4.22 | Trend correlations — IPCC 2019 §3.2 covers correlation between years | Feature gap | Folds into Trend tab | Implement once the Trend tab is built; reference IPCC 2006 §3.2.1.2 and 2019 §3.22ff | L | 3 |

Tab 5 — Simulate

| ID | Comment | Status | Verification | Action | Effort | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| T5.1 | Tool should auto-proceed to Tab 6 when simulation completes | Bug confirmed | app_server.R:381 ends with progress bar; no nav_select() | Call nav_select("nav", "Results") after run_inventory_simulation completes successfully | S | 1 |

Tab 6 — Results

| ID | Comment | Status | Verification | Action | Effort | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| T6.1 | Summary cards show CV — IPCC requires 95% margin of error | Feature gap | mc_uncertainty.R:3-12 — cv_pct = sd(x)/mean(x)*100 only | Add 95% MoE = 1.96 * sd / mean (or quantile-based for non-normal); display as the headline metric, keep CV as secondary | M | 1 |
| T6.2 | Report per inventory reporting category (dairy enteric, dairy manure CH4, etc.), not per gas | Feature gap | app_server.R:479-496 — by-system table is gas-only | Add a cross-tab: rows = (sub-category × source), columns = mean / 95% CI / MoE; place above the per-gas table | L | 2 |
| T6.3 | CO₂eq not needed in summary, but keep in calculations for sensitivity | UX | Currently shown as a primary card | Hide CO₂eq from the summary cards row (CH4 + N2O cards instead); keep CO₂eq in mc_results so sensitivity analysis can still aggregate | S | 1 |
| T6.4 | Decomposition — the AD/EF definitions used here likely differ from IPCC | Divergence #2 | Confirmed: 15-param AD vs 9-param EF, not IPCC's population-vs-EF | See Divergence #2: re-classify so AD-only run varies cattle\_pop and EF-only varies everything else | XL | 2 |

Tab 7 — Sensitivity

| ID | Comment | Status | Verification | Action | Effort | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| T7.1 | Clarify whether rankings reflect parameter influence on uncertainty or on the level of emissions | UX | UI text doesn't say | Add a sentence above the chart: "These rankings show which parameters drive the uncertainty of total emissions, not the absolute emission level." | S | 1 |
| T7.2 | One chart + table per emission source, plus a combined option | Feature gap | Currently a single combined chart only | Add a dropdown above the chart: "Source: All / Enteric CH4 / Manure CH4 / N2O direct / N2O indirect / Pasture N2O"; recompute SRC/PRCC per source | M | 2 |

Tab 8 — IPCC Report

| ID | Comment | Status | Verification | Action | Effort | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| T8.1 | CV → 95% margin of error (also requested for IPCC Report) | Feature gap | Same as T6.1 | Single implementation covers both | M | 1 |
| T8.2 | AD/EF redefinition (also requested for IPCC Report) | Divergence #2 | Same as T6.4 | Single implementation covers both | XL | 2 |
| T8.3 | Add a tab/section summarising all inputs used in the run (full documentation) | Feature gap | utils_export.R:14-39 — IPCC table contains results only | Add an input-documentation table to the IPCC Report tab listing every parameter: name, distribution, lower, upper, mean, data source | M | 1 |
| T8.4 | Auto-generate uncertainty distribution charts and tornado charts inside the report | Feature gap | Charts live in Tab 6 / Tab 7 | Embed the per-source distribution histograms and tornado charts in the IPCC Report tab and the XLSX export | M | 2 |

Meeting transcript

| ID | Topic | Status | Action | Effort | Phase |
| --- | --- | --- | --- | --- | --- |
| Tx.1 | Andreas — show the fitted distribution in a final report output, useful for third-party QA | Feature gap | Add a "Distributions used" section in the IPCC Report tab with mini-density plots for each parameter | M | 3 |
| Tx.2 | Lolita wants to delete manual correlation entry; Andreas wants to keep some flexibility | Divergence #1/#3 | See Divergence #1 and Divergence #3 — keep manual entry hidden under Advanced; add group selector | L | 2 |

5. Implementation roadmap

Phase 1 — v2.2 "Andreas-response MVP" (~2-3 weeks)

Bug fixes only + low-risk UX. Land first; this is what we report back to Andreas as "addressed".

Critical (must land before any other Phase 1 work):

T1.1 — Custom upload bug (see section 3)

Bug fixes:

T1.2 / T2.2 — Completeness check on the Run button

T1.6 — Tooltips and guidance on bounds and uncertainty\_pct

T1.8 + T1.11a — Bidirectional cell-edit cascade with distribution-aware behaviour

TT.1 — Percentage entry guidance in template

TT.2 — Remove data_quality column

TT.5 — Document MMS-per-sub-category behaviour

TT.8 — Excel-level QC in template

T2.3 — Fractional-parameter distribution check

T3.2 — Wire up quick-set buttons

T4.4 — Rephrase EF-correlation tooltip

T5.1 — Auto-navigate Simulate → Results

T6.1 / T8.1 — 95% margin of error metric

T6.3 — Hide CO₂eq from primary summary

T8.3 — Input documentation table in IPCC Report

T7.1 — Sensitivity tab clarifying sentence

UX additions:

T0.2 — Useful resources tab

T0.3 — Anonymise Uganda example

T0.4 — Prerequisites & limitations card

T4.2 — Correlation guidance text

Phase 2 — v2.3 "IPCC alignment" (~4-6 weeks)

Requires divergence decisions #1, #2, #3.

T1.5 + T6.4 + T8.2 + TT.9 — AD/EF/coefficient rename and decomposition restructure

T1.3 + T1.4 — Parameter-name alignment + Definitions tab

T1.12 — Emission-source selector

TT.3 + TT.4 — MMS dropdown expansion + per-MMS Frac columns

T4.1 + Tx.2 — Correlation tab restructure (radios + preset + Advanced)

T6.2 — Per-reporting-category breakdown

T7.2 + T8.4 — Per-source sensitivity charts and IPCC Report chart embedding

Phase 3 — v3.0 "Depth"

Scoped after Phase 2 lands.

T4.3 — Cross-block AD↔EF correlation (Divergence #4)

T4.21 — MMS sum-to-100% Dirichlet

T4.22 + TT.6 — Trend / two-year correlation

T2.1 — Region-aware benchmarks

Tx.1 — Distribution visualisation in IPCC Report

T1.7 — Triangular distribution conversion guidance

Out of scope / cosmetic

T0.1 — Phrasing edits (address with documentation polish at end of each phase)

6. Open questions for Lolita

These don't block implementation but inform the response to Andreas.

1. Tone of the response to Andreas. Do we send him this document directly, or summarise it in plainer language for someone without programming background? 2. IPCC software screenshots referenced in T1.3 — does Lolita have these? They are needed before the parameter-name alignment exercise can be made specific. 3. L-ADG citation — confirm "Livestock Activity Data Guidelines" (FAO) is the document Andreas means in T0.2 before we hard-code the link. 4. Phase-1 deadline — does the v2.2 release have a target date driven by an external event (workshop, beta testing window)?

Appendix A — IPCC terminology mapping (Divergence #2)

If we adopt the IPCC convention, parameters in PARAM_CATALOGUE would be re-classified as follows.

| Parameter | Current param_type | IPCC framing | Phase 2 param_type |
| --- | --- | --- | --- |
| cattle_pop | activity_data | Activity data (population) | activity_data (unchanged) |
| live_weight | activity_data | Feeds into EF (animal energy demand) | coefficient |
| mature_weight | activity_data | Feeds into EF | coefficient |
| weight_gain | activity_data | Feeds into EF (NEg) | coefficient |
| milk_yield | activity_data | Feeds into EF (NEl) | coefficient |
| milk_fat | activity_data | Feeds into EF (NEl) | coefficient |
| pct_lactating | activity_data | Feeds into EF (NEl scaling) | coefficient |
| DE_pct | activity_data | Feeds into EF (REM, REG, GE) | coefficient |
| Cfi | activity_data | IPCC coefficient | coefficient |
| Ca | activity_data | IPCC coefficient | coefficient |
| C_growth | activity_data | IPCC coefficient | coefficient |
| Cp | activity_data | IPCC coefficient | coefficient |
| hours | activity_data | Feeds into EF (NEw) | coefficient |
| CP_pct | activity_data | Feeds into N excretion EF | coefficient |
| protein_milk | activity_data | Feeds into N excretion EF | coefficient |
| Ym_pct | emission_factor | IPCC coefficient | coefficient |
| Bo | emission_factor | IPCC coefficient | coefficient |
| ash | emission_factor | IPCC coefficient | coefficient |
| UE | emission_factor | IPCC coefficient | coefficient |
| EF3_PRP | emission_factor | IPCC EF | coefficient |
| Frac_GASM | emission_factor | IPCC EF | coefficient |
| EF4 | emission_factor | IPCC EF | coefficient |
| EF5 | emission_factor | IPCC EF | coefficient |
| Frac_LEACH | emission_factor | IPCC EF | coefficient |

Under the IPCC framing, only `cattle_pop` is true Activity Data. All other 23 parameters are coefficients that combine to produce the emission factor (emissions per head per year). The decomposition in Tab 6 / Tab 8 should therefore report:

AD-only run: cattle_pop varies, all 23 coefficients fixed at mean

EF-only run: all 23 coefficients vary, cattle_pop fixed at mean

Combined run: everything varies

Appendix B — Code locations verified during this review

For spot-checking the technical claims in the table.

| Claim | File:line |
| --- | --- |
| Quick-set buttons declared without handler | R/app_ui.R:237-239 |
| Cell-edit observer (no cascade) | R/app_server.R:70-74 |
| Country dropdown observer | R/app_server.R:27-35 |
| Upload observer | R/app_server.R:37-60 |
| Run button gating only on req() | R/app_server.R:222 |
| QA/QC checks list (6 checks) | R/utils_qaqc.R:23-173 |
| Benchmark deviation (no region/version) | R/utils_qaqc.R:136-150 |
| Fractional parameter list | R/utils_qaqc.R:5 |
| QA/QC reactive chain | R/app_server.R:91-94 |
| CV% metric | R/mc_uncertainty.R:3-12 |
| IPCC table columns (CV-only) | R/utils_export.R:14-39 |
| data_quality column generation | R/utils_template.R:535-537 |
| MMS list (single, fixed) | R/utils_ipcc_defaults.R:20 |
| EF4/EF5/Frac_LEACH applied globally | R/calc_manure_n2o.R:35-45 |
| All 5 emission sources hardcoded | R/mc_simulation.R:72-78 |
| Manure_Management defaults when missing | R/app_server.R:273-290 |
| param_type not user-editable | R/utils_template.R:97-98, R/app_ui.R:228-229 |
| Correlation modes radio | R/app_ui.R:269-272 |
| EF correlation slider | R/app_ui.R:290-299 |